Status Report for period March 2006

| - Client Name (Client): | - Duke, Progress, ElectriCities, and NCEMC |
| --- | --- |
| - Project Number | - CDUKE-10605 – Independent Third Party Consulting for NC LSEs |

This Status Report is divided into the following sections:

A.	Accomplishments – Description of the accomplishments and activities this period

B.	Work in Progress – The projected activities for next period

- Work Not Started – Includes known activities in scope of work not currently underway

- Issues/Risks – Identifies any known issues or risk elements

- Travel Expenses – Provides an estimate of the planned travel activities for the next period

- Project Budget – Summarizes budgeted billings versus actual

- ACCOMPLISHMENTS/ACTIVITIES AS OF PREVIOUS PERIOD:

- The main activities over the last month were

- OSC

  - Provided input for the March 30th OSC meeting agenda and participated in the teleconference meeting.

  - Reviewed and provided comments on the revised Plan and Activities Schedule.

  - Prepared memo to the TAG regarding the Enhanced Transmission Access Planning Process for the OSC review and approval.

- PWG

  - Prepared draft agenda for the March 21st PWG meeting.

  - Participated in the March 21st PWG meeting.

  - Prepared draft minutes for the March 21st PWG meeting.

  - Prepared draft action item lists from the March 21st PWG meeting.

  - Prepared draft presentation for PWG meeting with NCUC staff.

- TAG

  - Posted TAG memo on the NCTPC website.

- Gestalt

  - Posted OSC and PWG meeting materials on the NCTPC website.

B.   WORK IN PROGRESS/PLANNED FOR NEXT PERIOD:

The major activities planned and anticipated during the next month include:

- OSC

  - Meeting in Charlotte scheduled for April 27th.

  - Support the preparation of OSC meeting materials for the next scheduled meetings.

  - Research, prepare and present Transmission Cost Allocation information as background material for the OSC.

- PWG

  - Meeting in Charlotte on April 18th.

  - Support the preparation and posting of PWG meeting materials for the next schedule meetings.

  - Continue to move forward with the various scheduled activities related to the approved Reliability Planning Process scope.

  - Collect, review and recommend to the OSC the Resource Supply Option scenarios and interfaces to be studied.

- TAG

  - Posting of the TAG information, as required.

- Activities NOT STARTED:

- .None

- ISSUES/RISKS:

List any major issues that could affect any of the deliverables, i.e. availability of staff, major technical issues, etc.

- No issues or problems to report

- TRAVEL EXPENSES

List of planned travel for the next month and estimate of travel expenses:

- Rich Wodyka

  - Attend PWG meeting in Charlotte on April 18th.  (Expenses $1200.00)

  - Attend OSC meeting in Charlotte on April 27th.  (Expenses  $1200.00)

- Pam Kozlowski

  - Attend PWG meeting in Charlotte on April 18th.  (Expenses $1000.00)

  - Attend OSC meeting in Charlotte on April 27th.  (Expenses  $1200.00)

- PROJECT BUDGET REPORT

Through the end of March 2006, the project is currently on target and slightly over budget due to initial startup phase consuming more time than budgeted and factoring in the initial website development costs which were not part of the original planned activities.

Total Project Budget Estimate = $ 492,708.00 without expenses or the website development budget of $18,720.

Actual Billing	$25,531 for March 2006 and $234,130 Total to date

Project total to date (August 2005 thru March 2006) includes actual travel expenses and includes the total website development costs $22,520.