Status Report for period April 2006

| - Client Name (Client): | - Duke, Progress, ElectriCities, and NCEMC |
| --- | --- |
| - Project Number | - CDUKE-10605 – Independent Third Party Consulting for NC LSEs |

This Status Report is divided into the following sections:

A.	Accomplishments – Description of the accomplishments and activities this period

B.	Work in Progress – The projected activities for next period

- Work Not Started – Includes known activities in scope of work not currently underway

- Issues/Risks – Identifies any known issues or risk elements

- Travel Expenses – Provides an estimate of the planned travel activities for the next period

- Project Budget – Summarizes budgeted billings versus actual

- ACCOMPLISHMENTS/ACTIVITIES AS OF PREVIOUS PERIOD:

- The main activities over the last month were

- OSC

  - Provided input for the April 27th OSC meeting agenda and participated in the meeting.

  - Researched, prepared and presented material related to the different Transmission Cost Allocation methods being utilized in the industry.

  - Reviewed and commented on the preliminary Reliability Planning Study results.

- PWG

  - Prepared draft agenda for the April 18th PWG meeting.

  - Participated in the April 18th PWG meeting.

  - Prepared draft minutes for the April 18th PWG meeting.

  - Prepared draft action item lists from the April 18th PWG meeting.

  - Prepared draft presentation for PWG meeting with NCUC staff.

- TAG

  - No activities to report.

- Gestalt

  - Posted OSC and PWG meeting materials on the NCTPC website.

B.   WORK IN PROGRESS/PLANNED FOR NEXT PERIOD:

The major activities planned and anticipated during the next month include:

- OSC

  - Meeting in Raleigh scheduled for May 17th.

  - Support the preparation of OSC meeting materials for the next scheduled meetings.

  - Continue to research, prepare and present Transmission Cost Allocation information as background material for the OSC.

  - Continue to advise and recommend solutions to the OSC related to the preliminary Reliability Planning Study results being developed by the PWG.

- PWG

  - Regular PWG meeting in Raleigh on May 11th and a special PWG meeting with NC Commission staff on May 12th.

  - Support the preparation and posting of PWG meeting materials for the next scheduled meeting.

  - Continue to move forward with the various scheduled activities related to the approved Reliability Planning Process scope.

  - Collect, review and recommend to the OSC the Resource Supply Option scenarios and interfaces to be studied.

- TAG

  - Posting of the TAG information, as required.

- Activities NOT STARTED:

- .None

- ISSUES/RISKS:

List any major issues that could affect any of the deliverables, i.e. availability of staff, major technical issues, etc.

- No issues or problems to report

- TRAVEL EXPENSES

List of planned travel for the next month and estimate of travel expenses:

- Rich Wodyka

  - Attend PWG meeting in Raleigh on May 11th and 12th.  (Expenses $600.00)

  - Attend OSC meeting in Raleigh on May 17th.  (Expenses  $500.00)

- Pam Kozlowski

  - Attend PWG meeting in Raleigh on May 11th and 12th.  (Expenses $1,200.00)

- PROJECT BUDGET REPORT

Through the end of April 2006, the project is currently on target and slightly over budget due to initial startup phase consuming more time than budgeted and factoring in the initial website development costs which were not part of the original planned activities.

Total Project Budget Estimate = $ 492,708.00 without expenses or the website development budget of $18,720.

Actual Billing	$27,523 for April 2006 and $261,653 Total to date

Project Total to date (August 2005 thru April 2006) includes actual travel expenses and includes the total website development costs $22,520.