North Carolina Transmission Planning Collaborative

Oversight/Steering Committee (OSC)

Meeting Minutes

November 2, 2006

Charlotte

10:00 AM EPT

Attendees

Charles Askey							NCEMC

David Beam								NCEMC

Bob Beadle								NCEMC

Mark Byrd								Progress Energy

Janice Carney							ElectriCities

Ed Ernst								Duke Energy

Chris Fallon								Duke Energy

Brian Guy								Progress Energy

Verne Ingersoll							Progress Energy

Nina McLaurin							Progress Energy

Clay Norris, Chair							ElectriCities

Bob Pierce								Duke Energy

Denise Roeder							ElectriCities

Rich Wodyka								Gestalt

1.  ADMINISTRATIVE

- The OSC Chair called the meeting to order at 10:05 a.m.

- Mr. Norris requested revisions or additions to the published agenda. None were made and the agenda was approved.

- Mr. Norris requested revisions or additions to highlights or minutes of the September 7, 2006 OSC meeting. Mr. Ingersoll made a motion to approve the minutes and highlights as written, and Mr. Beam seconded the motion.  In a unanimous voice vote, the September 7, 2006 minutes and highlights were approved.

- The OSC discussed Fayetteville PWC’s request to participate in the transmission planning process.  It was determined that PWC could attend the OSC meetings as a guest as outlined in the OSC scope document.  It was agreed that PWC could attend two meetings of the PWG as a guest, and then ElectriCities would discuss with PWC its level of interest in continued involvement.

2.  PWG UPDATE

- Update on deliverables from the NCTPC Process Activity Schedule

  - The expanded scope of work to include the PEC and NCEMC OASIS requests in the transmission studies of the PWG has resulted in a schedule delay for the PWG.  After much discussion, it was agreed that the PWG would defer further evaluation of the OASIS request study until 2007 and return their focus to the original work scope.  This change will result in the PWG being able to meet the reporting deadlines as agreed to in the Process Activity Schedule.  The PWG will present a draft report at the November 28, 2006 OSC meeting.

- Recommendation of scope and planning horizon for the 2007 studies

  - The PWG has briefly discussed the 2007 scope but does not have a recommendation at this time.  After much discussion, it was agreed that the PWG would discuss in more detail at their next PWG meeting.  It was also agreed that each OSC LSE entity would meet internally to discuss what scope they believe is appropriate.   Further discussion of this item will be an agenda item for the November 28, 2006 OSC meeting.

- Review of proposed report outline

  - There was brief discussion of the proposed outline.  The Chair asked for clarification that the final Reliability Plan would reflect any changes proposed as a result of the resource alternatives scenario examined.  The OSC approved of the outline with this understanding.

3. Clarification of Planning Process Procedures – Art’s Straw-dog

- The OSC discussed a document of Resource Assumption Issues Mr. Ingersoll had compiled.  After much discussion, the group agreed that the issues were legitimate issues that warranted more thought and discussion.  The OSC will continue discussion of this issue at the November 28, 2006 OSC meeting.

4.  Expansion of Process into South Carolina

- After brief discussion of the Duke draft document addressing expansion into SC, it was agreed that there was limited interest from the entities in SC to become involved in the process based on informal conversations with SC entities.  It was also agreed that if a SC LSE were to express interest in participating, the OSC would address the issue at that time.  Early in 2006, Central EMC expressed an interest in the process however, they have not been responsive to recent calls from Duke to discuss their inclusion in the process.  Duke will make another contact with Central to invite them to attend the OSC meeting as a visitor.

5.   Participation Agreement and Scope Documents

- The Participation Agreement and Scope Documents expire in May 2007.  Each entity is to review the PA and Scope Documents prior to the November 28, 2006 OSC meeting and be prepared to present and discuss any desired changes to the documents.

6.   Duke’s Independent Entity

- Duke provided an overview of the scheduled transition to MISO as its independent entity.  Duke and MISO requested that MISO be allowed to attend several of the OSC and PWG meetings as an observer to get a sense of the process.  After considerable discussion, it was agreed that Duke would discuss internally and present a request to the OSC at the November 28, 2006 OSC meeting.

7.   MEETING ADJOURNED: 2:15 p.m.