North Carolina Transmission Planning Collaborative

Oversight/Steering Committee (OSC)

Meeting Highlights

November 2, 2006

Charlotte

10:00 AM EPT

Attendees

Charles Askey							NCEMC

David Beam								NCEMC

Bob Beadle								NCEMC

Mark Byrd								Progress Energy

Janice Carney							ElectriCities

Ed Ernst								Duke Energy

Chris Fallon								Duke Energy

Brian Guy								Progress Energy

Verne Ingersoll							Progress Energy

Nina McLaurin							Progress Energy

Clay Norris, Chair							ElectriCities

Bob Pierce								Duke Energy

Denise Roeder							ElectriCities

Rich Wodyka								Gestalt

1.  ADMINISTRATIVE

- The OSC Chair called the meeting to order at 10:05 a.m.

- Mr. Norris requested revisions or additions to the published agenda. None were made and the agenda was approved.

- Mr. Norris requested revisions or additions to highlights of the September 7, 2006 OSC meeting. Mr. Ingersoll made a motion to approve the highlights as written, and Mr. Beam seconded the motion.  In a unanimous voice vote, the September 7, 2006 highlights were approved.

2.  PWG UPDATE

- Update on deliverables from the NCTPC Process Activity Schedule

  - The expanded scope of work to include the PEC and NCEMC OASIS requests in the transmission studies of the PWG has resulted in a schedule delay for the PWG.  After much discussion, it was agreed that the PWG would defer further evaluation of the OASIS request study until 2007 and return their focus to the original work scope.  This change will result in the PWG being able to meet the reporting deadlines as agreed to in the Process Activity Schedule.

- Recommendation of scope and planning horizon for the 2007 studies

  - The PWG has briefly discussed the 2007 scope but does not have a recommendation at this time.  After much discussion, it was agreed that the PWG would discuss in more detail at their next PWG meeting.

- Review of proposed report outline

  - There was brief discussion of the proposed outline and approval of the outline by the OSC.

3.  Expansion of Process into South Carolina

- After brief discussion of the Duke draft document addressing expansion into SC, it was agreed that there was limited interest from the entities in SC to become involved in the process based on informal conversations with SC entities.  It was also agreed that if a SC LSE were to express interest in participating, the OSC would address the issue at that time.

4.   Duke’s Independent Entity

- Duke provided an overview of the scheduled transition to MISO as its independent entity

5.   MEETING ADJOURNED: 2:15 p.m.