Status Report for period November 2006

| - Client Name (Client): | - Duke, Progress, ElectriCities, and NCEMC |
| --- | --- |
| - Project Number | - CDUKE-10605 – Independent Third Party Consulting for NC LSEs |

This Status Report is divided into the following sections:

A.	Accomplishments – Description of the accomplishments and activities this period

B.	Work in Progress – The projected activities for next period

- Work Not Started – Includes known activities in scope of work not currently underway

- Issues/Risks – Identifies any known issues or risk elements

- Travel Expenses – Provides an estimate of the planned travel activities for the next period

- Project Budget – Summarizes budgeted billings versus actual

- ACCOMPLISHMENTS/ACTIVITIES AS OF PREVIOUS PERIOD:

- The main activities over the last month were:

- OSC

  - Participated in the November 2nd OSC meeting which was held in Charlotte and the November 28th OSC meeting which was held in Raleigh.

  - Continued to review and comment on the preliminary Collaborative Transmission Plan study results.

  - Reviewed and commented on the process issue regarding transmission service requests and the NCTPC process.

- PWG

  - Participated in the November 9th PWG meeting which was held in Raleigh.

  - Prepared draft agenda for the November 9th PWG meeting.

  - Prepared draft minutes for the November 9th PWG meeting.

  - Prepared draft action item lists from the November 9th meeting.

  - Participated in PWG teleconference meetings on November 16th, 21st and 29th to discuss the report on the 2006 Collaborative Transmission Plan

  - Continued to coordinate and develop various sections of the NCTPC Collaborative Transmission Plan report.

- TAG

  - Continued to maintain the e-mail distribution list.

- Gestalt

  - Posted OSC, PWG and TAG meeting materials on the NCTPC website.

B.   WORK IN PROGRESS/PLANNED FOR NEXT PERIOD:

The major activities planned and anticipated during the next month include:

- OSC

  - Next OSC meeting is scheduled for December 21st in Raleigh.

  - Support the preparation of OSC meeting materials for the December meeting.

  - Review and comment on the final draft of the NCTPC transmission plan report.

- PWG

  - The December 5th PWG meeting was cancelled and teleconferences were set up in place of the meeting.

  - Teleconferences were scheduled for December 05th, 08th, 11th, and 14th.

  - Support the preparation and posting of PWG meeting materials for the teleconference discussions related to the report on the 2006 Collaborative Transmission Plan.

  - Draft various sections of the 2006 NCTPC Collaborative Transmission Plan report and coordinate/incorporate drafting of other sections by PWG members, distribute report to PWG for their review and input.  Finalize draft of the 2006 NCTPC Collaborative Transmission Plan report for discussion with the OSC at their December meeting.

  - Prepare a draft 2007 Study Scope and a draft 2007 PWG Work Plan for review and discussion with the PWG and for discussion with the OSC at their December meeting.

- TAG

  - Posting of the TAG meeting information, as required.

  - Prepare a draft TAG agenda for review and discussion at the December OSC meeting.

  - Follow up on any action items resulting from the TAG meeting and/or inquires from TAG members.

- Activities NOT STARTED:

- .None

- ISSUES/RISKS:

List any major issues that could affect any of the deliverables, i.e. availability of staff, major technical issues, etc.

- No issues or problems to report

- TRAVEL EXPENSES

List of planned travel for the next month and estimate of travel expenses:

- Rich Wodyka

  - Attend OSC meeting in Raleigh on December 21st.  (Expenses $500.00)

- Pam Kozlowski

  - Attend OSC meeting in Raleigh on December 21st.  (Expenses $700.00)

- PROJECT BUDGET REPORT

Through the end of November 2006, the project is currently on target and slightly over budget due to initial startup phase consuming more time than budgeted and factoring in the initial website development costs which were not part of the original planned activities.

Total Project Budget Estimate = $ 492,708.00 without expenses or the website development budget of $18,720.

Actual Billing	$30,790 for November 2006 and $414,740 Project Total to date

Project Total to date (August 2005 thru November 2006) includes actual travel expenses and includes the total website development costs $22,520.