North Carolina Transmission Planning Collaborative

Oversight/Steering Committee (OSC)

Meeting Minutes - DRAFT

December 21, 2006

Raleigh, NC

10:00 AM EPT

Attendees

Rick Anderson (visitor)						ElectriCities

David Beam								NCEMC

Mark Byrd								Progress Energy

Janice Carney							ElectriCities

Ed Ernst								Duke Energy

Andy Fusco								ElectriCities

Brian Guy								Progress Energy

Janice Hager								Duke Energy

Diane Hiess								NCEMC

Art Hubert								ElectriCities

Verne Ingersoll							Progress Energy

Pam Kozlowski							Gestalt

Nina McLaurin							Progress Energy

Clay Norris, Chair							ElectriCities

Bob Pierce								Duke Energy

Denise Roeder							ElectriCities

Rich Wodyka								Gestalt

1.  ADMINISTRATIVE

- The OSC Chair called the meeting to order at 10:10 a.m.

- Mr. Norris requested revisions or additions to the published agenda. None were made and the agenda was approved.

- Mr. Norris requested revisions or additions to the highlights or minutes of the November 28, 2006 OSC meeting. Mr. Guy requested a revision.  Mr. Ingersoll made a motion to approve the minutes and highlights as revised, and Mr. Beam seconded the motion.  In a unanimous voice vote, the November 28, 2006 minutes and highlights were approved as revised.

- There was discussion on recognition for OSC and PWG members for the efforts over the previous two years in implementing the transmission collaborative process.  It was decided that we would plan a team-building/celebration event in the spring.

- It was decided that the January 24, 2007 meeting currently scheduled from 10:00 – 2:00 would be rescheduled for January 24, 2007 from 1:00 pm – 5:00 pm and that a supplemental OSC meeting would be held on January 25, 2007 immediately following the TAG meeting to incorporate TAG comments into the final 2006 Collaborative Plan.

- Mr. Beam advised the OSC that Mr. Sloan and Mr. Askey would be re-engaging in the process in 2007.

2.  PWG UPDATE

- Presentation of Draft Collaborative Transmission Report

  - Mr. Guy led the OSC members through a review of the draft report.  Ms. Kozlowski will be making the revisions to the report as discussed in the meeting and will have a revised report distributed to the OSC members on or before January 2, 2007.  The Chair and other OSC members expressed their appreciation to the PWG for their work on this report.

  - The OSC agreed that a meeting with the NCUC to present them with the final report was appropriate.  Ms. Hager will schedule a meeting with the NCUC.  The OSC would like to meet with the NCUC after the TAG meeting scheduled for January 25, 2007 but would like to have the contact with the NCUC to schedule the meeting occur before the January 25, 2007 TAG meeting.  Ms. Hager will take the lead in drafting the talking points for the meeting with the NCUC and present them at the January 24, 2007 OSC meeting.

  - The OSC discussed the methodology that would be used to track the progress of the proposed projects in the plan.  It was agreed that the transmission owners would give an update of the projects listed in Appendix B of the plan at least twice during the course of the year.

- 2007 NCTPC Study Scope Document

  - Mr. Guy reviewed the 2007 NCTPC Study Scope Document.  2016 will be the long-term study year and 2012 will be the near-term study year.  The PWG will look at 2012 under the premise that similar projects will be needed as were identified in the 2011 study but will test to assure that the projects identified in the 2011 study would still be necessary.

  - OSC members are to send Mr. Wodyka any revisions they would like to see made to the 2007 Study Scope Document by January 4, 2007.

- 2007 PWG Work Plan Outline

  - The OSC members reviewed the draft work plan outline and questioned the feasibility of meeting some of the established due dates.  It was agreed that this was an aggressive schedule and that some of the dates may need to shift as a result of decisions made by the OSC during the year.

  - The OSC discussed the value in completing the 1200 MW study that was put on hold in 2006 and agreed that completing the study as outlined in the Work Plan Outline was beneficial.

  - OSC and PWG members are to send Mr. Wodyka any revisions they would like to see made to the 2007 PWG Work Plan Outline by January 4, 2007.

  - Mr. Wodyka was assigned the task of drafting an activity schedule for 2007 OSC and TAG activities.

- TAG Meeting Update

- The OSC members reviewed and discussed the January 25, 2007 TAG meeting agenda.  There were no revisions made to the agenda.  Mr. Byrd was assigned the task of presenting the plan and the PWG was assigned the task of appointing a PWG member to present the 2007 NCTPC Study Scope.  Mr. Wodyka will present the remaining agenda items.

- Mr. Wodkya was assigned the task of drafting a transmittal letter that will be used as a cover letter for the distribution of the report to the TAG.  The cover letter will be under the Chair’s signature.

- Gestalt was assigned the task of drafting the presentation for the TAG meeting.  The draft presentation is due to Mr. Byrd by January 17, 2007.

- February 16, 2007 was set as the due date for TAG input for Enhanced Study Options.

4.  Clarification of Planning Process Procedures – Art’s Straw-dog

- Mr. Ingersoll distributed a document that was PEC’s red-line of the document presented at the November 28, 2006 meeting.  There was brief discussion by group on the revisions including the deletion of the cost allocation bullet. It was agreed that all entities would discuss this revised document internally and be prepared to discuss in detail at the January OSC meeting.

5.   Participation Agreement and Scope Documents

- The Participation Agreement and Scope Documents expire in May 2007.  Several entities requested more time to review the Participation Agreement for suggested changes however all entities expressed a desire to extend the expiration date of the agreement.  Mr. Ernst was assigned the task of working with Mr. Trepel, one of the original authors of the document, to draft an agreement for extending the expiration date.

8.   MEETING ADJOURNED : 1:40 p.m.