Status Report for period March 2007

| - Client Name (Client): | - Duke, Progress, ElectriCities, and NCEMC |
| --- | --- |
| - Project Number | - CDUKE-10605 – Independent Third Party Consulting for NC LSEs |

This Status Report is divided into the following sections:

A.	Accomplishments – Description of the accomplishments and activities this period

B.	Work in Progress – The projected activities for next period

- Work Not Started – Includes known activities in scope of work not currently underway

- Issues/Risks – Identifies any known issues or risk elements

- Travel Expenses – Provides an estimate of the planned travel activities for the next period

- Project Budget – Summarizes budgeted billings versus actual

- ACCOMPLISHMENTS/ACTIVITIES AS OF PREVIOUS PERIOD:

- The main activities over the last month were:

- OSC

  - Participated in the OSC March 1st meeting in Charlotte, the March 21st meeting in Charlotte, and the March 28th teleconference meeting.

  - Supported the preparation and posting of OSC meeting materials for the March 1st meeting, the March 21st meeting, and the March 28th teleconference meeting.

  - Updated the 2007 overall NCTPC Work Plan for review and discussion with the OSC.

  - Updated the Guidelines and associated flowchart for including LSE Resources in the base planning models for discussion with the OSC.

  - Reviewed and OSC approved the Supplemental Report related to the 2006 Collaborative Transmission Plan.

  - Prepared a summary report for OSC discussion on FERC Order 890 related to Regional Transmission Planning.

  - Prepared a presentation related to the FERC Order 890 and the NCTPC compliance with the Order.

  - Worked on the development of a strawman NCTPC process for the FERC Order 890 compliance filings for Duke and Progress.

  - Worked on handout materials for a potential meeting with the SC companies.

  - Developed a press release for achieving the first milestone of the NCTPC Process – publication of the first Collaborative Transmission Plan. Coordinated with the Participants corporate communication staff to get the press release distributed.

  - Developed and proposed a Gestalt 2-year contract extension for continuing as the ITP consultant.

- PWG

  - Participated in the March 14th PWG meeting which was held in Aberdeen and the March 5th teleconference meeting.

  - Supported the preparation and posting of PWG meeting materials for the February meetings.

  - Completed the 1200 MW resource option scenario analysis as directed by the OSC.

  - Prepared and sent to OSC for their approval the draft Supplemental Report on the 1200 MW scenario to the 2006 NCTPC Collaborative Transmission Plan Report.

  - Updated the 2007 PWG Work Plan for review and discussion with the PWG.

  - Continued with 2007 case development and discussing resource supply options for the 2007 study.

  - Continued to discuss the compare and contrast of planning criteria, assumptions and methodologies for developing a recommendation for the OSC.

- TAG

  - Sent out a TAG meeting notice for an April 26, 2007 meeting and administered registration for the meeting.

  - Sent the TAG the Supplemental Study Report to the 2006 Collaborative Transmission Plan Report for their review and discussion at the April TAG meeting.

  - Set the agenda for the April TAG meeting and began preparing the TAG meeting materials.

  - Followed up on inquires from TAG members.

  - Followed up on the solicitation of Enhanced Access Options from the stakeholders.

  - Continued to maintain the e-mail distribution list.

- Gestalt

  - Posted OSC, PWG and TAG meeting materials on the NCTPC website.

B.   WORK IN PROGRESS/PLANNED FOR NEXT PERIOD:

The major activities planned and anticipated during the next month include:

- OSC

  - The April OSC meeting is scheduled for April 26th in Raleigh.

  - Support the preparation of OSC meeting materials for the April meeting.

  - Develop a press release for updating the 2006 Collaborative Plan with the Supplemental Report analysis that resulted in $100M of saving over the original 2006 Collaborative Transmission Plan.

  - Special OSC meeting on April 13th in Columbia, SC with the SC companies to discuss the FERC Order 890 regional planning requirements and the NCTPC Process.

  - Develop the meeting materials for the special OSC meeting.

  - Continue to evaluate FERC Order 890 related to Regional Transmission Planning for discussion with OSC.

  - Prepare a strawman proposal for discussion with the OSC related to the NCTPC Process and the Duke and Progress compliance filings.

- PWG

  - Next PWG meeting is scheduled for April 11th in Charlotte. Also an April 23rd teleconference meeting is scheduled.

  - Support the preparation and posting of PWG meeting materials for the April scheduled meetings.

  - Continue with 2007 case development, perform screens of 2007 base reliability cases, and decide on resource supply options for the 2007 study.

- TAG

  - Follow up on inquires from TAG members.

  - Prepare and send the TAG a memo on the meeting time and location along with the meeting agenda and related materials.

  - Finalize the TAG meeting material and presentations.

  - Posting of TAG meeting information, as required.

- Activities NOT STARTED:

- .None

- ISSUES/RISKS:

List any major issues that could affect any of the deliverables, i.e. availability of staff, major technical issues, etc.

- No issues or problems to report

- TRAVEL EXPENSES

List of planned travel for the next month and estimate of travel expenses:

- Rich Wodyka

  - Attend the special OSC meeting in Columbia, SC on April 13th.  (Expenses $700.00)

  - Attend OSC and TAG meetings in Raleigh on April 26th.  (Expenses $700.00)

- Pam Kozlowski

  - Attend PWG meeting in Charlotte on April 11th.  (Expenses $750.00)

  - Attend OSC and TAG meetings in Raleigh on April 26th.  (Expenses $1,100.00)

- PROJECT BUDGET REPORT

Through the end of March 2007, the project is currently on target and slightly over budget due to initial startup phase consuming more time than budgeted and factoring in the initial website development costs which were not part of the original planned activities.

Total Project Budget Estimate = $ 492,708.00 without travel expenses or the website development budget of $18,720.

Actual Billing	$38,657 for March 2007

$562,600 is the Project Total to date (August 2005 thru March 2007) which includes both the actual travel expenses ($42,685) and the website development costs ($22,520).