North Carolina Transmission Planning Collaborative

Oversight/Steering Committee (OSC)

Meeting Minutes

April 26, 2007

Raleigh, NC

9:00 AM EPT

Attendees

Bob Beadle								NCEMC

David Beam								NCEMC

Mark Byrd								Progress Energy

Janice Carney							ElectriCities

Ed Ernst								Duke Energy

Bryan Guy								Progress Energy

Janice Hager								Duke Energy

Art Hubert								ElectriCities

Diane Huis								NCEMC

Verne Ingersoll							Progress Energy

Pam Kozlowski							Gestalt

James Manning							NCEMC

Clay Norris, Chair							ElectriCities

R.B. Sloan								NCEMC

Sam Waters								Progress Energy

Rich Wodyka								Gestalt

1.  Administrative

- The OSC Chair called the meeting to order at 9:10 AM

- Mr. Norris requested revisions or additions to the highlights or minutes of the March 21, 2007 OSC meeting.  Mr. Ernst requested a revision to both the minutes and highlights.  Mr. Byrd made a motion to approve the minutes and highlights as revised.  Mr. Hubert seconded the motion, and in a unanimous voice vote, the March 21, 2007 minutes and highlights were approved.

- Mr. Norris reminded everyone that the April meeting would be his last meeting to chair as his term as OSC Chair ends at the conclusion of the April meeting.  The group decided to hold elections at the beginning of the May meeting as opposed to the April meeting.  Per the OSC scope document, the next Chair will be elected from an IOU and the Vice-Chair will be a representative from NCEMC.

- Mr. Byrd discussed plans for the May 23, 2007 meeting which will be held at Woodlake in Vass, NC.  The meeting will be held from 9:30 – 11:30 and the team event will begin at 1:00.  A buffet lunch will be served.  The OSC agreed that event cost, including food and beverages would be paid from the NCTPC account.  It was agreed that persons who have been part of the Collaborative but are not currently active members will be invited to participate in the event.

2.  TAG Update

- Mr. Wodyka reviewed the agenda for the April 26, 2007 TAG meeting which will be the presentation of the 1200 MW supplemental study and a high-level overview of FERC’s Order 890 as it relates to the Collaborative.

- It was decided that we would offer conference call participation as an alternative to participants for future TAG meetings in an effort to increase participation by TAG members.

- Special Issues

– FERC Order 890 Impact on NCTPC

- Mr. Wodyka discussed the draft Attachment K strawman document that was drafted by Mr. Wodyka and distributed to PEC and Duke earlier for their review and comment.  Duke and PEC are scheduled to have internal meetings to discuss.  Ms. Carney is to schedule a conference call for the week of May 14 in order for the IOU’s to provide an update on their progress in this initiative.  Mr. Wodyka to send the draft to all OSC members and solicit feedback if there are any “heartburn issues”.

- The IOUs will draft transmission cost allocation language to be used as a starting point for discussion at the May OSC meeting.

- There was general discussion about the potential for thru and out study requirements, the limit on the number of studies and the current NCTPC dispute resolution process.  Mr. Ingersoll and Mr. Ernst are to discuss the possibility of executing a letter agreement with the Public Staff formalizing the Public Staff’s role in the process with the PEC and Duke legal representatives and report recommendations back to the OSC at the May 23 meeting.

- There was general discussion about the role of the NCTPC in the June SEARUC/FERC meeting.  It was decided that there isn’t enough information about the structure of the meeting to make a recommendation about NCTPC participation at this time.

- South Carolina Entities Meeting

- There was group discussion of the feedback received from the SC entities following the April 13 meeting in Columbia.  The SC entities have requested a meeting with Duke and PEC to further discuss the Collaborative.  At this time, the SC entities appear to be weighing their options.

- The group discussed the positive value of including Yadkin in the process and discussed their ability to participate and fund participation in the process.  The group discussed the possibility of creating a separate designation which would allow for their participation in the OSC and PWG without the full financial burden.  Mr. Ernst will follow-up with Yadkin to determine their interest in participation and report at the May OSC meeting.

-	Duke’s ITP Representative

- Mr. Ernst discussed with the group MISO’s interest in participating in one or two OSC and PWG meetings in order to get a sense of the process.  Mr. Ernst distributed copies of confidentiality agreements executed by Jarred Miland and Tony Hunziker of MISO who will be part of the MISO ITP team for Duke.  Mr. Ernst made a motion that the OSC endorse Mr. Miland and Mr. Hunzkier’s participation as guests in one OSC meeting and one PWG meeting.  Mr. Byrd seconded the motion and the motion was approved in a unanimous voice vote.  It was agreed that if Duke has a desire for MISO representatives to attend more than the one meeting approved by this vote, Duke would bring the matter back to the OSC for another vote.

-	Guest Participant Confidentiality Agreements

- Mr. Byrd is working with the Progress legal department to draft a confidentiality agreement to be used for PWG and OSC guest participation.

4.  PWG Update

- Status Report of Current Activities

Mr. Guy reported that the PWG has made 2012 and 2016 reliability runs and the results thus far have been consistent with results from 2006 runs.  There are issues that are showing up in the summer 2016 runs which are not uncommon with cases in years that far out.  More information will be presented at the May OSC meeting.

- 2007 Work Plan – Schedule Update

Ms. Kozlowski reported that work plan activities are on schedule.

- Resource Supply Option Guidelines and Flowchart

The PWG has identified changes that need to be made to the Resource Supply Option Guidelines and Flowchart.  Mr. Fusco and Ms. Roeder are making revisions to the documents and will present to the PWG at their next meeting.

- Revised PWG Scope Language

Ms. Kozlowski presented proposed language for inclusion in the PWG Scope Document which would allow for the Chair of the PWG to invite guests to attend a PWG meeting.  This proposed change was discussed and approved at the January 24, 2007 OSC meeting.  Mr. Ernst made a motion to approve the proposed language.  Mr. Ingersoll seconded the motion and by a unanimous voice vote, the motion was approved.  Ms. Kozlowski will post the revised document on the NCTPC website.

- PWG Officer Elections

The PWG will discuss the elections of PWG officers at the next PWG meeting.  The PWG will discuss moving the PWG officer term to calendar year terms as opposed to April/May officer changes which would occur in the middle of the study process.  Mr. Guy will bring the PWG recommendation back to the OSC at the May meeting.

5.  OSC Items

- Mr. Wodyka discussed the OSC press release for the NCTPC’s Supplemental Plan.  Mr. Wodyka has circulated a draft to the Corporate Communications contacts from each entity for their review and comment and has gotten approval from all entities on the current draft.  Ms. Hager and Ms. Carney were tasked with providing quotes from Commissioner Kerr and Mr. Norris.

7.   Gestalt Agreement

- Copies of the executed Gestalt agreement were distributed to the entities.

8.   Meeting Adjourned at 12:50 PM