Status Report for period April 2007

| - Client Name (Client): | - Duke, Progress, ElectriCities, and NCEMC |
| --- | --- |
| - Project Number | - CDUKE-10605 – Independent Third Party Consulting for NC LSEs |

This Status Report is divided into the following sections:

A.	Accomplishments – Description of the accomplishments and activities this period

B.	Work in Progress – The projected activities for next period

- Work Not Started – Includes known activities in scope of work not currently underway

- Issues/Risks – Identifies any known issues or risk elements

- Travel Expenses – Provides an estimate of the planned travel activities for the next period

- Project Budget – Summarizes budgeted billings versus actual

- ACCOMPLISHMENTS/ACTIVITIES AS OF PREVIOUS PERIOD:

- The main activities over the last month were:

- OSC

  - Participated in the OSC April 26th meeting in Raleigh.

  - Supported the preparation and posting of OSC meeting materials for the April 26th meeting.

  - Updated the 2007 overall NCTPC Work Plan for review and discussion with the OSC.

  - Updated the Guidelines and associated flowchart for including LSE Resources in the base planning models for discussion with the OSC.

  - Reviewed and OSC approved the Supplemental Report related to the 2006 Collaborative Transmission Plan.

  - Finalized and posted the draft Supplemental Report on the 1200 MW scenario to the 2006 NCTPC Collaborative Transmission Plan Report.

  - Prepared a summary report for OSC discussion on FERC Order 890 related to Regional Transmission Planning.

  - Participated in a special OSC meeting on April 13th in Columbia, SC with the SC companies to discuss the FERC Order 890 regional planning requirements and the NCTPC Process.

  - Prepared a presentation related to the FERC Order 890 and the NCTPC compliance with the Order.

  - Special OSC assignment - worked on the development of a strawman NCTPC process for the FERC Order 890 compliance filings for Duke and Progress.

  - Worked on handout materials for meeting with the SC companies.

  - Develop and discussed with the OSC a press release for updating the 2006 Collaborative Plan with the Supplemental Report analysis that resulted in $100M of saving over the original 2006 Collaborative Transmission Plan. Coordinated with the Participants corporate communication staff to get the press release set up for distribution.

- PWG

  - Participated in the April 11th PWG meeting which was held in Charlotte and the April 23rd teleconference meeting.

  - Supported the preparation and posting of PWG meeting materials for the April meetings.

  - Updated the 2007 PWG Work Plan for review and discussion with the PWG.

  - Updated the Guidelines and associated flowchart for including LSE Resources in the base planning models for discussion with the PWG.

  - Continued with 2007 case development, performed screens of 2007 base reliability cases, and finalized the resource supply options for the 2007 study.

  - Continued to discuss the compare and contrast of planning criteria, assumptions and methodologies for developing a recommendation for the OSC.

- TAG

  - Sent out a TAG meeting reminder notice for an April 26, 2007 meeting and administered registration for the meeting.

  - Sent the TAG the draft Supplemental Study Report to the 2006 Collaborative Transmission Plan Report for their review and discussion at the April 26th TAG meeting.

  - Finalized the agenda for the April TAG meeting and prepared the TAG meeting materials.

  - Participated in the April 26th TAG meeting.

  - Followed up on inquires from TAG members.

  - Continued to maintain the e-mail distribution list.

- Gestalt

  - Posted OSC, PWG and TAG meeting materials on the NCTPC website.

B.   WORK IN PROGRESS/PLANNED FOR NEXT PERIOD:

The major activities planned and anticipated during the next month include:

- OSC

  - The May OSC meeting is scheduled for May 23rd in Southern Pines area.

  - Support the preparation of OSC meeting materials for the May meeting.

  - Distribute the press release for updating the 2006 Collaborative Plan with the Supplemental Report analysis that resulted in $100M of saving over the original 2006 Collaborative Transmission Plan.

  - Continue to evaluate FERC Order 890 related to Regional Transmission Planning for discussion with OSC.

  - Assist Duke and Progress in the preparation of a regional transmission planning strawman proposal for discussion with the OSC related to the NCTPC Process.

  - A May 16th OSC teleconference meeting is scheduled to discuss the regional transmission planning strawman proposal.

- PWG

  - Next PWG meeting is scheduled for May 9th in Raleigh.

  - Support the preparation and posting of PWG meeting materials for the May scheduled meeting.

  - Continue with 2007 case development, perform screens of 2007 base reliability cases and of resource supply option cases.

  - A May 25th PWG teleconference meeting is scheduled to review results from screening of base reliability cases and of resource supply option cases.

  - Investigate incremental impact of TRM with and without the loop flow and in-rush components.

- TAG

  - Follow up on inquires from TAG members.

  - Posting of TAG meeting information, as required.

- Activities NOT STARTED:

- None

- ISSUES/RISKS:

List any major issues that could affect any of the deliverables, i.e. availability of staff, major technical issues, etc.

- No issues or problems to report

- TRAVEL EXPENSES

List of planned travel for the next month and estimate of travel expenses:

- Rich Wodyka

  - Attend the OSC meeting in Southern Pines on May 23rd.  (Expenses $700.00)

- Pam Kozlowski

  - Attend PWG meeting in Raleigh on May 9th.  (Expenses $560.00)

- PROJECT BUDGET REPORT

Through the end of March 2007, the project is currently on target and slightly over budget due to initial startup phase consuming more time than budgeted and factoring in the initial website development costs which were not part of the original planned activities.

Total Project Budget Estimate = $ 492,708.00 without travel expenses or the website development budget of $18,720.

Actual Billing	$42,132 for April 2007

$604,732 is the Project Total to date (August 2005 thru April 2007) which includes both the actual travel expenses ($46,045) and the website development costs ($22,520).