North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

September 13, 2007

Via Teleconference

10:00 AM EDT

Attendees

David Beam								NCEMC

Ed Ernst, Chair							Duke Energy

Janice Hager								Duke Energy

Bob Pierce								Duke Energy

Clay Norris								ElectriCities

Denise Roder								ElectriCities

Rich Wodyka 							Gestalt

Pam Kozlowski							Gestalt

Nina McLaurin							Progress Energy

Mark Byrd								Progress Energy

Bryan Guy								Progress Energy

Jeff Trepel								Duke Energy

Kendall Bowman 							Progress Energy

Art Hubert								ElectriCities

Diane Huis								NCEMC

Sam Waters								Progress Energy

Jennifer Key				Steptoe & Johnson  for	Duke Energy

- Administrative

  - The OSC Chair called the meeting to order at 10:05 AM.

  - Mr. Ernst announced that review and approval of August 14, 2007 meeting minutes and highlights would be deferred to the October, 2007 meeting

- Finalize Attachment K

  - Ms. Key reviewed latest draft of Attachment K that contained minor changes suggested by Duke and Progress.

  - A revised flow diagram showing the NCTPC process will be provided by Mr. Wodyka to incorporate into section 4.4 of the draft Attachment K

  - Group agreed to the Attachment K cover letter that reads “..which draft has been reviewed and endorsed by the Oversight/Steering Committee of the North Carolina Transmission Planning Collaborative (NCTPC).”

  - Ms. Key will provide final draft Attachment K and associated documents for posting on the NCTPC web site, Duke OASIS site and Progress OASIS site on September 14, 2007

  - As a part of the September 14, 2007 posting, the May 30, 2007 strawman document and associated PowerPoint presentation will be removed from the NCTPC website.

- Preparation for 9/17/2007 TAG meeting

  - Mr. Wodyka gave an overview of the TAG agenda.  The TAG agenda will include a PWG update as well as a review of the Duke Energy/Progress Energy Attachment K posting and the NCTCP cost allocation whitepaper.

  - Mr. Guy reviewed the PWG presentation.  OSC directed PWG to make changes to shorten the PWG presentation by reducing the number of slides that review the annual planning process, and to focus more on the planning study results.

  - Mr. Wodyka walked the OSC through the Attachment K and cost allocation presentation.  The OSC directed Mr. Wodyka to make the following changes

    - Rework presentation to pull out the “need to be addressed issues” into one slide

    - Add a next steps slide for the “need to be addressed issues.”

    - Make certain  changes to the cost allocation slides for Regional Reliability Projects

    - Add several slides to explain the Regional Economic Transmission Path cost allocation  methodology

- FERC Attachment K Technical Conference in Atlanta on October 1-2, 2007

  - Mr. Ernst stated that Duke and Progress would like to have Mr. Wodyka attend the conference.  OSC concurred.

Meeting adjourned at 11:55 AM

Next Meeting:  October 11, 2007 at Duke Energy in Charlotte, NC