North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

November 15, 2007

Raleigh, NC

10:00 am EPT

Attendees

David Beam								NCEMC

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Jeff Trepel								Duke Energy

Janice Hager								Duke Energy

Laura Lee								Duke Energy

Andy Fusco								ElectriCities

Art Hubert								ElectriCities

Rich Wodyka 							Gestalt

Pam Kozlowski							Gestalt

Nina McLaurin							Progress Energy

Mark Byrd								Progress Energy

Bryan Guy								Progress Energy

Sam Waters								Progress Energy

Jennifer Key				Steptoe & Johnson  for	Duke Energy

Administrative

- The OSC chair called the meeting to order at 10:15 AM.

- The meeting minutes and highlights of the October 11, 2007 OSC meeting were approved.

- Treasurer’s Report – Mr. Fusco will be sending bills out in the next few days so they can be paid out of 2007 budgets.  $80K will be billed to each Duke and Progress, $40K to each NCEMC and ElectriCities.

FERC Order 890

- Review of Duke and Progress Attachment Ks

Ms. Key led a discussion of revisions to Attachment K.  Mr. Wodyka will put information on TAG participant and TAG Voting Member sign-up on the NCTPC website.  Mr. Trepel will draft the NCTPC confidentiality agreement referenced in section 9.4.3.3.  A conference call will be scheduled on Dec. 4 or 5 to review the final draft of Attachment K prior to filing.

PWG Update

- 2008 Study Assumptions

Mr. Guy reviewed the PWG recommendations on study assumptions (including assessment of common tower outages, TRM calculation and transformer rating calculation) for the 2008 study.  The OSC deferred discussion of assessment of lower voltage transmission facilities to the December OSC meeting.

- 2007 Collaborative Transmission Plan report – the OSC agreed that all project costs will be reported in loaded, nominal dollars.  Each company’s current cost estimate method will be used to select what to include in the report.

- Cost estimate methodology for NCTPC Plan reporting

Mr. Ernst proposed chartering a PWG project for 2008 to investigate project cost assumptions.   The PWG was asked to draft a scope document to present to the OSC at the December or January OSC meeting.

- Mr. Guy informed the OSC of the PWG officer nominations.

OSC Items

- The OSC reviewed the presentation for the upcoming TAG meeting where the Attachment K for Duke Energy Carolinas and Progress Energy Carolinas will be discussed.

- Asheville Area “Resource Supply Option” Charter Review

Mr. Byrd explained the background and the need for the study.  The PWG will do an analysis and issue as a supplement to the 2007 report.  The PWG has discussed which years to study and the supply levels.  The target completion date is the first quarter of 2008.

- Progress’ new Richmond County generating facility and associated upgrades

Mr. Beam asked about the recent PEC announcement for 600 MW of generation at Richmond County and its impact on the 2007 Plan. Mr. Beam asked the OSC to consider two questions:

  - How should TO resource supply plans be evaluated?

  - Should the PWG study or evaluate this particular addition to assess its impact?

Mr. Ernst suggested a standing OSC agenda item to update resource assumptions to address the first question.  An agenda item will be added to the next OSC agenda for IRP presentations.  The PWG will discuss evaluation options for addressing the second question to present to the OSC at the December OSC meeting.

The meeting was adjourned at 12:51.  The next OSC meeting is scheduled for Thursday, December 13, in Raleigh at the NCEMC offices, and will be followed by a TAG meeting.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| December 13, 2007 | Thursday | 10 am – 2 pm | Raleigh |
| January 16, 2008 | Wednesday | 10 am – 2 pm | Charlotte |
| February 13, 2008 | Wednesday | 10 am – 2 pm | Raleigh |
| March 12, 2008 | Wednesday | 10 am – 2 pm | Raleigh |
| April 15, 2008 | Tuesday | 10 am – 2 pm | Charlotte |
| May 14, 2008 | Wednesday | 10 am – 2 pm | Raleigh |
| June 11, 2008 | Wednesday | 10 am – 2 pm | Raleigh |