| Period | TAG Activities |
| --- | --- |
| Jan 08 | 2007 STUDY REPORT - Receive final 2007 Study Report |
| Feb 08 | 2008 STUDY SCOPE - Receive 2008 Study Scope for comment - Review and provide comments to the OSC on the 2008 Study Scope including the Study Assumptions; Study Criteria; Study Methodology and Case Development - Receive request from OSC to provide input on proposed Enhanced Transmission Access scenarios and interfaces for study - Provide input to the OSC by 2/27 on proposed Enhanced Transmission Access scenarios and interfaces for study |
| Mar 08 |  |
| Apr 08 | 2007 SUPPLEMENTAL REPORT - Receive the 2007 Supplemental Report TAG Meeting - Receive presentation on the 2007 Supplemental Report and provide comments to OSC - Receive a progress report on the 2008 Planning study activities and results - Receive feedback from the OSC on what proposed Enhanced Transmission Access scenarios and interfaces will be included in the 2008 study 2007 SUPPLEMENTAL REPORT - Provide comment on the 2007 Supplemental Report |
| May 08 | 2007 SUPPLEMENTAL REPORT - Receive final 2007 Supplemental Report |
| Jun 08 | TAG Meeting 2008 TECHNICAL ANALYSIS, PROBLEM IDENTIFICATION and SOLUTION DEVELOPMENT - TAG will receive a progress report from the PWG on the 2008 study - TAG will be requested to provide input to the OSC and PWG on the technical analysis performed, the problems identified as well as proposing alternative solutions to the problems identified - Receive update status of the upgrades in the 2007 Collaborative Plan |
| Jul 08 | 2008 TECHNICAL ANALYSIS, PROBLEM IDENTIFICATION and SOLUTION DEVELOPMENT - TAG will provide input to the OSC and PWG on any proposed alternative solutions to the problems identified through the technical analysis |
| Aug 08 | TAG Meeting 2008 STUDY UPDATE - Receive a progress report on the Reliability Planning and Enhanced Transmission Access Planning studies 2008 SELECTION OF SOLUTIONS - TAG will receive feedback from the OSC on any alternative solutions that were proposed by TAG members |
| Sep 08 |  |
| Oct 08 |  |
| Nov 08 |  |
| Dec 08 | 2008 STUDY REPORT - Receive and comment on final draft of the 2008 Collaborative Transmission Plan report TAG Meeting - Receive presentation on the draft report of 2008 Collaborative Transmission Plan - Provide feedback to the OSC on the 2008 NCTPC Process - Review and comment on the 2009 TAG Activity Schedule |