North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

March 17, 2008

Teleconference

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Clay Norris								ElectriCities

Denise Roeder							ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Sam Waters								Progress Energy

Nina McLaurin							Progress Energy

Bob Beadle						NCEMC

David Beam						NCEMC

Diane Huis						NCEMC

Administrative

- February 19, 2008 OSC Meeting Minutes & Highlights were approved with several minor corrections to date and attendees.

OSC Items

- Review Section 16 of the NCTPC Participation Agreement on cost responsibility. The OSC discussed how meeting costs should be handled in terms of reimbursing a company that hosts a meeting.  The OSC agreed that the hosting company should submit these to the NCTPC Treasurer for reimbursement from the NCTPC Operating Fund that each of the four Participants funds.  This applies both to OSC and PWG meetings.

- Planning coordination with PJM.  Mr. Ernst updated the OSC that Duke, Progress and PJM are working on an agreement to share planning related data.  Ms. Huis asked if the OSC could see a copy of the draft agreement. It was agreed that Mr. Ernst would provide the OSC a copy of the draft agreement for their information.

- Planning coordination with Yadkin.  Mr. Ernst reported that there has been no further discussion with Yadkin since a meeting between Duke and Yadkin in February.  At that February meeting, Duke proposed to Yadkin that Yadkin consider a series of several meetings each year where Duke, Progress and Yadkin could share planning assumptions, plans for system improvements, etc.

- SC Regional Transmission Planning Collaborative Meeting planned for 3/25/08 in Charleston, SC.  Nina McLaurin reported that she plans to attend.  The OSC requested that Nina carry a request that SCE&G and Santee Cooper consider an agenda item for the next meeting in the late spring/early summer to review the transmission planning criteria and transmission service request criteria used by SCE&G and Santee Cooper.

PWG Update

- 2007 Supplemental Study – Status of Progress West Import Study.

  - Mr. Beadle reported that the PWG should have a draft report ready for the OSC to review by March 31. The PWG would like OSC comments by April 9. The PWG will then finalize the Supplemental Study and submit it to the OSC for approval at the next OSC meeting on April 15, 2008.

  - Mr. Beadle reported that the study will state that several possible solutions have been identified by the PWG and that Progress and Duke will need to continue work to finalize selection of the final solution to be pursued.

  - There was general discussion on how the final solution will be incorporated into the 2008 Plan that will be finalized in November, 2008.

  - It was agreed that the OSC have a standing agenda item to have Progress and Duke report on the status of additional studies they will be doing to finalize selection of the final solution.

- 2008 Study Status

  - Mr. Beadle reported that the 2008 Study is on schedule.

  - The OSC approved a request that the wind studies being done this year would use summer cases for both wind generation in western NC and wind generation in eastern NC.

- Proposal on provision of data to TAG members.  Mr. Beadle reported that the provisions in the Confidentiality Agreement for providing data to TAG members to replicate studies may need to be modified to reflect Critical Electrical Infrastructure Information concerns and the confidentiality provisions of the Transmission Planning Process attachments to Duke’s and PEC’s OATTs.  Mr. Wodyka agreed to review NCTPC documents on provision of data to TAG members and make the appropriate changes.  At the next TAG meeting, Mr. Wodyka will review with the TAG (1) the process to obtain data, and (2) the specifics on what data TAG members that request data will be able to obtain.

Southeast Inter-Regional Participation Process. (SIRPP)

- The first meeting for SIRPP is scheduled for April 3, 2008 in Charlotte.  The OSC discussed possible economic study scenarios that might be submitted to the process.  Based on past NCTPC studies, Mr. Pierce and Mr. Byrd suggested scenarios looking at Santee/SCEG to Duke, Santee/SCEG to Progress and Southern to Duke/Progress transfers. The OSC requested that Mr. Beadle have the PWG define several scenarios to submit to the SIRPP process on April 3.

TAG Meeting

- Mr. Wodyka reviewed a draft agenda.  Based on OSC discussion, Mr. Wodyka made the following additions to the draft agenda:

  - Review with TAG the process for securing data to replicate studies and the specific data that the NCTPC will provide to a TAG requestor.

  - Enhance the agenda item on Regional Studies Report to include a review of the various study processes.

- The TAG meeting is scheduled for Friday May 9, 2008 at the office of NCEMC.

Next Meetings of OSC and TAG:

- April 15, 2008 10am OSC conference call

- May 9, 2008 OSC meeting in Raleigh hosted by NCEMC

- May 9, 2008 TAG meeting in Raleigh  hosted by NCEMC

- May 14, 2008 OSC meeting is cancelled

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| April 15, 2008 | Tuesday | 10 am – 2 pm | Conference Call |
| May 9, 2008 | Friday | 10 am – 1 pm | Raleigh (NCEMC) |
| June 11, 2008 | Wednesday | 10 am – 2 pm | Raleigh |
| July 17, 2008 | Thursday | 10 am – 2 pm | Charlotte |
| August 14, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| September 18, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| October 15, 2008 | Wednesday | 10 am – 2 pm | Charlotte |
| November 13, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| December 16, 2008 | Tuesday | 10 am – 2 pm | Raleigh |