North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

April 15, 2008

Teleconference

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Janice Hager								Duke Energy

Laura Lee								Duke Energy

Clay Norris								ElectriCities

Sam Waters								Progress Energy

Rich Wodyka 							Gestalt/Accenture

Pam Kozlowski 							Gestalt/Accenture

Mark Byrd								Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

David Beam						NCEMC

Administrative

- The March 17, 2008 OSC Meeting Minutes & Highlights were approved.

PWG Update

- Ms. Kozlowski reviewed the 2007 NCTPC Supplemental Report.  It will be distributed prior to the TAG meeting on May 9.   Mr. Byrd explained the minimal impact of the new projects on the existing projects.  There was a discussion on the drivers for increased project costs – they are generally labor and material cost increases.  Ms. Kozlowski will add a summary to the report about cost increases.  Mr. Byrd highlighted Appendix C (the comparison of plans) and the general consensus was to keep it.  The PWG and OSC members present at the TAG meeting need to be prepared to answer any questions about cost differences in different plans.  Final comments are due 4/23/2008 and Ms. Kozlowski will send for final review by 4/24/2008.  Approval will be via e-mail by Monday, April 28.  Mr. Wodyka will draft a press release – all confirm corporate communications contacts to Mr. Wodyka.  The press release will be issued after the May 9 TAG meeting.

- Ms. Kozlowski reviewed the presentation Bob Pierce developed for the TAG on provision of data to TAG Voting Members.  It was clarified that the dispatch used in the cases will be provided, but information that would allow dispatching to another generation level will not.  Mr. Byrd pointed out that the details of the process will need to be set before requests for data are received (such as how requestors will prove they are authorized to receive Form 715).  The TAG Confidentiality Agreement is posted on the TAG page of the NCTPC website.  Attachment A to the Agreement contains a list of Authorized Company Representatives for the TAG Voting Member signing the agreement.  OSC Members should provide any comments on the presentation to the OSC and PWG Members.

OSC Items

- Mr. Wodyka presented the agenda for the May 9 TAG meeting scheduled for 1:30 at NCEMC’s offices in Raleigh.  No corrections or additions were noted.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| May 9, 2008 | Wednesday | 10 am – 1 pm | Raleigh (NCEMC) |
| June 11, 2008 | Wednesday | 10 am – 2 pm | Raleigh |
| July 17, 2008 | Thursday | 10 am – 2 pm | Charlotte |
| August 14, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| September 18, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| October 15, 2008 | Wednesday | 10 am – 2 pm | Charlotte |
| November 13, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| December 16, 2008 | Tuesday | 10 am – 2 pm | Raleigh |