North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

June 11, 2008

Teleconference

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Laura Lee								Duke Energy

Denise Roeder							ElectriCities

Art Hubert								ElectriCities

Clay Norris								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Pam Kozlowski 							Gestalt/Accenture

Mark Byrd								Progress Energy

Sam Waters								Progress Energy

David Beam								NCEMC

Administrative

- The May 9, 2008 OSC Meeting Minutes & Highlights were unanimously approved.

- The next TAG meeting will be held in September.

OSC Items

- Coordination with PJM – Duke, Progress and PJM continue to pursue a data exchange and confidentiality agreement.  PJM will consider this supplemental to the Joint Operating Agreement with Progress.

- Sharing of data with NCUC and NC public staff –NCUC and NC public staff will be subject to the confidentiality requirements that allow TAG members to be present during discussions of regional study results.

- Upcoming stakeholder meetings

  - South Carolina Regional Transmission Planning (SCRTP) – 6/16/2008 Columbia, SC

  - Southeast Inter-Regional Participation Process (SIRPP) – 7/10/2008 Charlotte, NC

  - The PWG was tasked with proposing any study requests for these groups.

PWG Update

- 2008 Study – The 2008 study is on schedule.  Results of base case screenings will be reviewed at the 6/17/2008 PWG meeting.  The wind and TPL case screenings will be performed in July and August.