North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

August 14, 2008

Conference Call

9:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Janice Hager								Duke Energy

Laura Lee								Duke Energy

Denise Roeder							ElectriCities

Art Hubert								ElectriCities

Clay Norris								ElectriCities

Andy Fusco								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

David Beam						NCEMC

Administrative

- The June 11, 2008 OSC Meeting Minutes and Highlights were unanimously approved.

- The Treasurer sill send out invoices for a total of  $300,000 for the upcoming year ($100K for Duke & Progress, $50K for NCEMC & ElectriCities).

OSC Items

- PJM Planning Agreement Update – in principle PJM is in agreement with the Duke/Progress proposed draft, but still has issues with the confidentiality language.  Mr. Wodyka will continue to facilitate working through this with PJM, Progress and Duke.

- Yadkin Planning Agreement Update – Yadkin has expressed interest in something similar to the draft PJM agreement.  Mr. Ernst has not sent a similar draft to Yadkin yet but will do so after finalization of the PJM agreement.

- September TAG meeting – to be held Thursday, September 18, at NCEMC offices.  The major agenda items are a PWG update on the 2008 study results and preliminary solutions selected, solicitation of alternate solutions from TAG members, and a review of the remaining 2008 work plan.  The OSC meeting will start at 10:00 and the TAG meeting will start at 1:30.

PWG Items

- Revised 2008 work plan – the base study and wind sensitivity have been completed and the TPL sensitivity study is in progress.  Mr. Beadle provided a short description of the TPL sensitivity – it is essentially an evaluation of the impacts of proposed changes to the TPL standards.  November is the target for finalizing the 2008 plan and report.

- Suggested clarification to the TAG Voting Member Confidentiality Agreement – The results of the NCTPC studies and plans will be presented at the TAG meetings without additional restrictions.  However, this agreement will be required to be signed by TAG Voting Members wanting to receive additional information, such as results of regional studies presented at the end of the TAG meeting and data used in the NCTPC studies.  The addition to the Confidentiality Agreement provides details on preconditions and process for the TAG Voting Member to sign the agreement.  Since NCUC and NC public staff do not qualify as TAG Voting Members, a different confidentiality agreement will need to be developed if they desire access to confidential information.  The changes were approved.

- NCTPC Update on Major Projects – The major changes are cost acceleration, Progress Energy projects that have moved from underway to complete and planned to underway, and a deferral of Duke Energy projects beyond the planning horizon.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| September 18, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| October 15, 2008 | Wednesday | 10 am – 2 pm | Charlotte |
| November 13, 2008 | Thursday | 10 am – 2 pm | Raleigh |
| December 16, 2008 | Tuesday | 10 am – 2 pm | Raleigh |
| January 15, 2009 | Thursday | 10 am – 2 pm | Charlotte |
| February 12, 2009 | Thursday | 10 am – 2 pm | Raleigh |
| March 12, 2009 | Thursday | 10 am – 2 pm | Raleigh |
| April 15, 2009 | Wednesday | 10 am – 2 pm | Charlotte |
| May 19, 2009 | Tuesday | 10 am – 2 pm | Raleigh |
| June 18, 2009 | Thursday | 10 am – 2 pm | Raleigh |