North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

September 18, 2008

Raleigh - NCEMC

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Laura Lee								Duke Energy

Denise Roeder							ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Rossi								Gestalt/Accenture

Mark Byrd								Progress Energy

Bob Beadle						NCEMC

David Beam						NCEMC

Administrative

- The August 14, 2008 OSC Meeting Minutes and Highlights were approved.

OSC Items

- PJM Planning Agreement Update – PJM proposed modifications to the draft agreement pertaining to CEII data access and study data confidentiality.  The proposals are being reviewed and the agreement is being finalized.  The target is to have an initial meeting in November or December so that improved modeling information can be included in next year’s studies.

- September TAG meeting –  The TAG presentation was presented and revised.  It was confirmed that even though the regional studies listed in the presentation have been filed with FERC (FERC 715 filing) they are not considered publicly available, so the NCTPC could not share the results with TAG meeting participants unless the TAG meeting participants have completed the necessary confidentiality requirements.  It was decided that in the future if no supplemental report is needed, then the NCTPC will publish a mid-year update of the current plan.

PWG Items

- 2008 Study Update and revised 2008 work plan – all updates were provided during the TAG meeting presentation review.