North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

October 13, 2008

Teleconference

10:00 am EPT

Attendees

Ed Ernst, Chair				Duke Energy

Jeff Trepel				Duke Energy

Diane Huis				NCEMC

David Beam				NCEMC

Bob Beadle				NCEMC

Nina McLaurin 				Progress Energy

Kendal Bowman				Progress Energy

Mark Byrd				Progress Energy

Sam Waters 				Progress Energy

Denise Roeder				ElectriCities

Rick Wodyka				Gestalt/Accenture

Administrative

- The September 18, 2008 OSC Meeting Minutes and Highlights were approved with no changes.

OSC Items

- PJM Planning Agreement Update - Rich Wodyka reported that the latest draft of the agreement had been accepted by PJM Planning staff but that PJM Legal staff had raised some concerns that ElectriCities and NCEMC were not part of the agreement.  The OSC directed Rich Wodyka to advise PJM that the NCTPC OSC has no objection to having ElectriCities and NCEMC included in the agreement.

- FERC Ruling on Attachment K - Rich Wodyka led a discussion of the FERC ruling that included the following:

  - On FERC’s concern about the two-tier TAG structure, Duke and PEC stated that they prefer a sector structure much like ISO/RTO’s have and that has been filed by Southern and SCEG in their Attachment K’s.  The FRCC sector structure, with a general sector, will be looked at as a possible model.

  - Duke and Progress agreed to provide the OSC with a draft of the request for clarification on several items that Duke and PEC will file.

  - Duke and PEC will have to file an updated Attachment K on 12/18/08.  Duke and PEC committed to provide a draft of their Attachment K filing so that it can be reviewed at the 11/13/08 OSC meeting.

PWG Items

- 2008 Study Update

  - The PWG will provide a draft of the final report to the OSC within about a week. The goal is for the OSC to approve the report at the 11/13/08 OSC meeting.

Future Meeting Schedule

On December 16, 2008, there will be an OSC and a TAG meeting in Raleigh.