North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

November 13, 2008

Teleconference

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Jeff Trepel 								Duke Energy

Janice Hager								Duke Energy

Laura Lee								Duke Energy

Jennifer Key 				Steptoe & Johnson for 	Duke Energy

Denise Roeder							ElectriCities

Clay Norris								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Sam Waters								Progress Energy

Nina McLaurin							Progress Energy

Kendall Bowman 							Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

David Beam						NCEMC

Rick Feathers						NCEMC

Revisions to Duke and Progress Attachment K

- Ms. Key reviewed the current drafts of Duke and Progress’s Attachment K and supporting documents.  Duke and Progress are still drafting Section 10, Interregional Coordination, and the associated timeline and flowchart.  Minor revisions are to be incorporated and the documents finalized.  The revised Attachment will be review with the TAG prior to submittal to FERC on December 16.  To support this review, OSC and TAG meetings will be scheduled December 4th (10:00 to 12:00 - OSC, 1:00 to 4:00 – TAG).

Administrative

- The October 13, 2008 OSC Meeting Minutes and Highlights were approved with no changes.

- The OSC will schedule a PWG Recognition Outing in May or June 2009 at the U.S. National Whitewater Center in Charlotte.

- In 2009 the OSC Raleigh meeting locations will alternate between NCEMC and ElectriCities.

OSC Items

- PJM is expected to return a draft of the Planning Agreement to Mr. Wodyka within the week.  PJM counsel expressed concerned about the lack of a stated remedy for breaching confidentiality – Mr. Wodyka suggested they propose a remedy similar to those in other agreements that they are signatories to.

PWG Items

- Mr. Beadle requested comments on the 2008 NCTPC Study Report from the OSC by close of business Nov. 14th so that any revisions can be incorporated and a draft posted for discussion at the TAG meeting.

- Mr. Beadle summarized the proposed draft 2009 Study Scope.  It will consist of studies of 2014 Summer and 2014/2015 Winter for the near term reliability analysis and 2019 for the longer term reliability analysis.  It will also include interface transfer studies and a Western Area study update.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| December 4, 2008 | Thursday | 10 am – 12 | Raleigh - NCEMC |
| January 15, 2009 | Thursday | 10 am – 2 pm | Charlotte - Duke |
| February 12, 2009 | Thursday | 10 am – 2 pm | Raleigh - ElectriCities |
| March 12, 2009 | Thursday | 10 am – 2 pm | Raleigh - NCEMC |
| April 15, 2009 | Wednesday | 10 am – 2 pm | Charlotte - Duke |
| May 19, 2009 | Tuesday | 10 am – 2 pm | Raleigh - ElectriCities |
| June 18, 2009 | Thursday | 10 am – 2 pm | Raleigh - NCEMC |