North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

December 4, 2008

Raleigh - NCEMC

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Bob Pierce								Duke Energy

Jeff Trepel								Duke Energy

Laura Lee								Duke Energy

Jennifer Key				Steptoe & Johnson for	Duke Energy

Clay Norris								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Sam Waters								Progress Energy

Nina McLaurin							Progress Energy

Bob Beadle								NCEMC

David Beam								NCEMC

Administrative

- The November 13, 2008 OSC Meeting Minutes and Highlights were approved with no changes.

OSC Items

- Mr. Wodyka summarized the changes to the NCTPC - PJM Data Exchange and Confidentiality Agreement.  After all parties return comments to Mr. Wodyka he will review the edited version with PJM.

- The December 2, 2008 draft of Attachment K and the associated filing letter was reviewed and minor changes were made.  The language prohibiting an individual TAG participant from voting for more than one TAG Sector Entity was removed – the risk seemed low.  In association with the Attachment K review, the most recent drafts of the Regional and Inter-Regional Reliability and Economic Planning Timeline flowchart were reviewed.  Any pertinent changes to the SIRPP information will be incorporated prior to filing the documents on December 16, 2008.

- Portions of the December TAG presentation were reviewed and minor changes were made.  Adjustments to the Attachment K portion were also made to reflect the changes to Attachment K.

- Document Update Plan for Revised Attachment K – Mr. Wodyka did not identify any necessary changes to the NCTPC Participant Agreement but asked for each company’s legal staff to confirm his assessment.  Process document needs to be updated – Rich will do.  No necessary changes were identified to the OSC and PWG scope documents.  The “Reliability Planning in Southeast” whitepaper  has been incorporated into the Attachment K. Mr. Wodyka will draft the necessary changes to the TAG Scope Document, the TAG Confidentiality Agreement, the TAG Application Document and the NCTPC website.  Ms. McLaurin will review the Cost Allocation Document – Mr. Wodyka didn’t identify any necessary changes.

PWG Items

- The 2009 Study Scope concept was reviewed during the TAG presentation discussion and will be presenting to the TAG with a solicitation for the TAG Participants’ input.  A draft of the 2009 Study Scope Document was distributed to the OSC participants and a discussion was planned for the January OSC meeting.

- The OSC requested that the PWG prepare an analysis of the results of the SCRTP study and any recommendation to present to the OSC.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| January 15, 2009 | Thursday | 10 am – 2 pm | Charlotte - Duke |
| February 12, 2009 | Thursday | 10 am – 2 pm | Raleigh - ElectriCities |
| March 12, 2009 | Thursday | 10 am – 2 pm | Raleigh - NCEMC |
| April 15, 2009 | Wednesday | 10 am – 2 pm | Charlotte - Duke |
| May 19, 2009 | Tuesday | 10 am – 2 pm | Raleigh - ElectriCities |
| June 18, 2009 | Thursday | 10 am – 2 pm | Raleigh - NCEMC |