North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

March 23, 2009

Charlotte

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Janice Hager								Duke Energy

Bob Pierce								Duke Energy

Andy Fusco								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

Chris Fallon 						Duke Energy –Guest

Administrative

- The February 12, 2009 OSC Meeting Minutes and Highlights were approved with minor corrections.

- The chair and vice-chair rotate on a two year cycle.  Effective in June 2009 David Beam of NCEMC will take over as chair. Sometime during the last half of 2009, the role of treasurer will transfer from Andy Fusco of ElectriCities to Progress.  Progress will identify a vice-chair and treasurer.

OSC Items

- SCEG & Santee Coordination

Mr. Ernst and Mr. Byrd described the proposed joint study of SCE&G, Santee, Duke and Progress to look at scenarios related to the build-out of VC Summer Nuclear, Lee Nuclear and Harris Nuclear.   The OSC asked Duke and Progress to work towards making the results of the study available for review by the OSC. This might be accomplished by the study results being posted on respective OASIS sites at the end of the study.

- NCTPC-PJM Coordination

Mr. Wodyka stated that the initial meeting with PJM was held on March 20, 2009 in Raleigh. Several items related to model assumptions were identified in the initial meeting.  The PWG will discuss the next steps with PJM at their early April meeting.  A follow-up meeting with PJM is anticipated in about two months.

- A TAG meeting is scheduled for April 23, 2009 at the NCEMC office in Raleigh. Tentative agenda items include:

  - Report on approved 2009 study scope

  - Status of 2009 PWG study results to-date

  - Update on relevant inter-regional studies being conducted within VACAR, SERC and SIRPP.

  - Registration of stakeholder sectors as required under revised Attachment Ks of Duke and Progress.

- Chris Fallon of Duke Energy gave an update on the proposed Pioneer 765 kV line that Duke and AEP are pursuing in Indiana.  Duke and AEP have formed a joint venture.

PWG Items

- Mr. Beadle reported that PWG work on the 2009 study is on schedule.