North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

March 23, 2009

Charlotte

10:00 am EPT

Attendees

Ed Ernst, Chair							Duke Energy

Janice Hager								Duke Energy

Bob Pierce								Duke Energy

Andy Fusco								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

Chris Fallon 						Duke Energy –Guest

Administrative

- The February 12, 2009 OSC Meeting Minutes and Highlights were approved with minor corrections.

- It was noted that the July meeting will be on afternoon of July 21, 2009 in Charlotte, with a joint OSC/PWG celebration at the Charlotte Whitewater Center on July 22, 2009.

- ITP Contract Proposal - The current contract was renewed in May 2007 and expires in May 2009.  Rich Wodyka reviewed proposed contract renewal which would run from May 2009 to May 2011.  The proposed contract: reduces annual retainer fees from $275,000 to $245,000 (11% savings) by more closely aligning the allocation of annual commitment hours based on the past 3+ years of actual experience; retains the same original hourly fees (no increase since the beginning); modifies a situation in favor of NCTPC participants that currently allows Accenture to bill for excess hours for one person even if the total hours for that month were not exceeded. The OSC agreed unanimously to renew the Accenture contract.  The OSC requested Rich Wodyka to initiate paperwork to cause this to happen.

The OSC discussed with Rich Wodyka that the OSC would like to see Wayne Lewis more engaged in PWG.  The OSC would like to see Wayne be an active PWG participant by:

- Bringing knowledge of other planning processes and methodologies to the PWG,

- Actively participating in all PWG discussions to challenge the PWG on its thinking,

- Ensuring the PWG does a good job in tracking and addressing all items it discovers in its work.

It was noted that Rich Wodyka is not an employee of Accenture, while Wayne Lewis is. Rich Wodyka will speak with Accenture about these issues.  Ed Ernst, OSC chair, will call Mark Rossi, Accenture partner, and share these same concerns.

- The chair and vice-chair rotate on a two year cycle.  Effective in June 2009 David Beam of NCEMC will take over as chair. Progress needs to identify who from Progress will take over the role of vice-chair effective June 2009. Sometime during the last half of 2009, the role of treasurer will transfer from Andy Fusco of ElectriCities to Progress.  Progress will identify who from Progress will serve in this role.

OSC Items

- SCEG & Santee Coordination

Mr. Ernst advised the OSC of his discussion with Clay Young of SCE&G.  In deference to the SCE&G position on transmission information being made available to all stakeholders at the same time, coordination with SCE&G and Santee needs to be on a Transmission Owner to Transmission Owner basis.  Mr. Ernst and Mr. Byrd described the proposed joint study of SCE&G, Santee, Duke and Progress to look at scenarios related to the build-out of VC Summer Nuclear, Lee Nuclear and Harris Nuclear.  The OSC is interested in being able to see the results of the study.  The OSC asked Duke and Progress to work towards that end. This might be accomplished by the study results being posted on respective OASIS sites at the end of the study.

- NCTPC-PJM Coordination

Mr. Wodyka stated that the initial meeting with PJM was held on March 20, 2009 in Raleigh. Several items related to model assumptions were identified in the initial meeting.  The PWG will discuss the next steps with PJM at their early April meeting.  A follow-up meeting with PJM is anticipated in about two months.

- A TAG meeting is scheduled for April 23, 2009 at the NCEMC office in Raleigh. Tentative agenda items include:

  - Report on approved 2009 study scope

  - Status of 2009 PWG study results to-date

  - Update on relevant inter-regional studies being conducted within VACAR, SERC and SIRPP.

  - Registration of stakeholder sectors as required under revised Attachment Ks of Duke and Progress.

- Mr. Pierce led a general discussion of LSE expectations on reliability of DNRs.  The sense is that different control areas apply different transmission reliability screens on DNRs that leave their control areas.  This is particularly relevant to NCEMC and ElectriCities who may be sourcing DNRs from several control areas outside of Duke and PEC.  It was agreed this would make a good discussion item for next NCTPC/PJM Coordination meeting.

- Chris Fallon of Duke Energy gave an update on the proposed Pioneer 765 kV line that Duke and AEP are pursuing in Indiana.  Duke and AEP have formed a joint venture.

PWG Items

- Mr. Beadle reported that PWG work on the 2009 study is on schedule.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| April 23, 2009 * | Thursday | 10 am – 12 | Raleigh - NCEMC |
| May 19, 2009 | Tuesday | 10 am – 2 pm | Raleigh - ElectriCities |
| June 18, 2009 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 21, 2009 | Tuesday | 1 pm – 4 pm | Charlotte – Duke |
| August 19, 2009 | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 22, 2009 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 22, 2009 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 18, 2009 | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 17, 2009 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |

* + TAG meeting