North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

June 18, 2009

Teleconference

10:00 am EPT

David Beam, Chair 							NCEMC

Diane Huis								NCEMC

Ed Ernst								Duke Energy

Bob Pierce								Duke Energy

Greg Locke								ElectriCities

Mark Byrd								Progress Energy

Bob Beadle						NCEMC

Rich Wodyka 							Accenture

Administrative

- The May 19, 2009 OSC Meeting Minutes and Highlights were approved.

- The Contract for the two year extension of the Independent Third Party (ITP) services has been executed by all parties.  Rich Wodyka will send an electronic copy of the executed document to the OSC.

OSC Items

- The preliminary August TAG meeting agenda was previewed by Rich Wodyka. The proposed key agenda items are: update of 2009 study process, presentation of 2009 preliminary study results, update on major transmission projects, update on regional study activities, presentation of TAG scope change related to vendor meeting presentations, and report on the Duke and Progress Attachment K FERC orders. The final TAG agenda will be decided at the July OSC meeting.

- The OSC reviewed and discussed the proposed TAG scope wording change to address a general policy on vendors making presentations at TAG meetings.  The proposed wording change was endorsed by the OSC. In addition, the OSC discussed and agreed to add wording to clarify that the ITP prepares the TAG meeting agenda. Rich Wodyka will propose wording changes to the TAG scope and send to the OSC for review and approval at the July OSC meeting.

- Ed Ernst reported that the Duke and Progress are expecting to receive their respective FERC Orders associated with their Attachment K filings. The Orders are on the agenda for today’s June 18, 2009 FERC meeting. Ed Ernst will keep the OSC informed on the FERC ruling when it is received.

- Ed Ernst and Bob Pierce reported on various regional planning activities.

  - The Eastern Interconnection Planning Coordination (EPIC) group continues to work on the development of its structure and framework agreement. The EPIC group is also evaluating whether or not to submit an application to DOE in response to their RFP to conduct analyses of transmission requirements under a broad range of alternative futures and develop long-term interconnection-wide transmission expansion plans. Ed Ernst will send the OSC a copy of the DOE RFP. It was also reported that FERC is planning to hold workshops this summer on super regional planning but dates have not yet been set.

  - The scope of work for VC Summer Study is still being evaluated by Duke. Ed Ernst will report back to the OSC once the study scope is finalized.

  - SIRPP group will be publishing their study results shortly and hold a meeting on July 28, 2009 to discuss the results with the stakeholders. Attendance at the SIRPP meeting can be in person or via WebEx.

  - There has not been any recent activity associated with the PJM – NCTPC agreement. Rich Wodyka stated that the next steps in this process would be to exchange preliminary study results with PJM once they become available. Rich Wodyka will follow up with PJM on setting up a meeting with PJM to exchange this information.

  - Bob Beadle reported that the next SC Regional Transmission Planning Process meeting is scheduled for July 13, 2009.

- The July OSC meeting logistics were discussed and it was decided to cancel the planned celebration activities. The OSC will hold July 22nd for the next meeting. A determination on a face-to-face meeting or teleconference meeting will be determined later depending on the number of OSC agenda items. The PWG will keep their July 21st meeting date.

PWG Items

- 2009 Study Progress – Bob Beadle reported that the 2009 study is currently on schedule.  The PWG has completed and reviewed the base case study results. The base results are consistent with previous study analysis. Work is continuing on the resource supply option scenarios. The PWG expects to present the preliminary study results to the OSC in July and to the TAG in August.

- Bob Pierce reported that the preliminary study results indicates that for the 2014 timeframe there may be a problem associated Yadkin and the implementation of an operating procedure that results in keeping specific transmission lines open under all operating conditions. Analysis will continue and the PWG will report back on this situation at the next OSC meeting.

OSC Special Motion

- The OSC unanimously recognized Ed Ernst for his outstanding leadership as the OSC Chairman for the past two years. Ed’s contributions were instrumental in moving the NCTPC Process forward and achieving the goals of establishing a collaborative transmission plan for the state of North Carolina.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| July 22, 2009 | Tuesday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2009 * | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 22, 2009 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 22, 2009 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 18, 2009 | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 17, 2009 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |

* Tentative TAG meeting date