North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

November 18, 2009

ElectriCities Office

Raleigh, NC

10:00 am EPT

David Beam, Chair 							NCEMC

Bob Beadle								NCEMC

Ed Ernst								Duke Energy

Bobby McMurry							Duke Energy

Bob Pierce								Duke Energy

Denise Roeder							ElectriCities

Sam Waters								Progress Energy

Mark Byrd								Progress Energy

Rich Wodyka 							Accenture

Administrative

- The October 22, 2009 OSC Teleconference Meeting Minutes and Highlights were approved.

OSC Items

Joint Planning Status

- Ed Ernst reported that the EIPC is still waiting on a response from DOE regarding their proposal to perform Eastern interconnection-wide planning studies. The EIPC is committed to going forward as a group regardless of receiving any DOE funding. The EIPC recently conducted two webinars on October 13th and 16th to update interested stakeholders on the EIPC activities and next steps. EIPC website (www.eipconline.com) is operational.

- Sam Waters reported on the October 29th meeting between the NC Transmission Owners and SC Transmission Owners. The purpose of the meeting was to continue discussions for an on-going planning process to better coordinate the exchange of data and information as well as perform NC-SC inter-regional planning studies. The overall goal is to coordinate NC-SC planning activities in order to develop mutual solutions to transmission problems. Specific work plans will be developed to exchange planning data and information as well as perform specific planning studies.

- Ed Ernst reported that the SIRPP group, based on input received at their October 27th SIRPP stakeholder meeting, has determined the 5 planning studies for the 2009 -2010 scope of work. The SIRPP Study Group is developing their work plan to complete the selected studies.

- Rich Wodyka reported on the NCTPC - PJM planning activities. PJM has supplied updated tie line planning data that the PWG will use in the 2010 planning models. The NCTPC group and PJM will continue to exchange additional planning information and data as well establish on-going processes for facilitating improvements in the coordination of planning activities.

NCTPC Participation Agreement Extension

- The OSC discussed the extension of the NCTPC Participation Agreement which is up for renewal in February 2010. The OSC discussed the addition of an Evergreen provision. The OSC also discussed the addition of language to Section 16 which clarifies that the Participants, through this agreement, are not subject to any laws which they are otherwise not legally obligated to.

- The OSC discussed updating other related NCTPC documents to confirm to changes in the Participation Agreement as well as changes made as a result of Order 890 requirements.

Treasurer Report

- The OSC discussed the proposed budget and billing process for 2010. The OSC agreed to keep the budget and related billing as originally proposed.

OSC Meeting Schedule for 2010

- The OSC finalized the 2010 OSC meeting schedule.

TAG / ITP Update

- The OSC discussed the proposed agenda for the TAG meeting on Wednesday, December 9th at the NCEMC office. The major agenda items are:

- Presentation of the final 2009 NCTPC Study results,

- Presentation and discussion of the 2010 study scope and schedule of activities,

- Review and discussion of other regional study activities, and

- Presentation and discussion of the 2010 TAG work plan.

The OSC endorsed the proposed TAG agenda.

PWG Update

- The OSC reviewed and provided comments on the draft of the 2009 – 2019 Collaborative Transmission Plan report. The final draft of the report will be presented at the upcoming TAG meeting. TAG input will be solicited at this meeting.

- The OSC discussed the PWG ideas for the 2010 Study Scope. The OSC proposed the evaluation of different transmission system conditions under various “climate change” legislation scenarios. One evaluation proposed would include the retirement of 100% of existing un-scrubbed coal generation plants. Another evaluation proposed would include the addition of coastal NC wind injections based on information obtained from the UNC report. The proposed 2010 Study Scope will be reviewed and discussed at the December 9th OSC and TAG meetings.