North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

November 18, 2009

ElectriCities Office

Raleigh, NC

10:00 am EPT

David Beam, Chair 							NCEMC

Bob Beadle								NCEMC

Ed Ernst								Duke Energy

Bobby McMurry							Duke Energy

Bob Pierce								Duke Energy

Denise Roeder							ElectriCities

Sam Waters								Progress Energy

Mark Byrd								Progress Energy

Rich Wodyka 							Accenture

Administrative

- The October 22, 2009 OSC Teleconference Meeting Minutes and Highlights were approved.

OSC Items

Joint Planning Status

- Ed Ernst reported that the EIPC is still waiting on a response from DOE regarding their proposal to perform Eastern interconnection-wide planning studies. The EIPC is committed to going forward as a group regardless of receiving any DOE funding. The EIPC recently conducted two webinars on October 13th and 16th to update interested stakeholders on the EIPC activities and next steps. These webinars were introductory sessions intended to provide education on the EIPC activities and answers questions by the interested stakeholders. EIPC website (www.eipconline.com) is operational.

- Sam Waters reported on the October 29th meeting between the NC Transmission Owners and SC Transmission Owners. The purpose of the meeting was to continue discussions for an on-going planning process to better coordinate the exchange of data and information as well as perform NC-SC inter-regional planning studies. These planning studies are intended to be more than just an assessment of transmission problems. The overall goal is to coordinate NC-SC planning activities in order to develop mutual solutions to transmission problems.

The NC – SC Transmission Owners are developing a general organizational structure to work under the existing interconnection agreements. The organization being discussed is a three tier structure consisting of the following groups:

- Executive Group – provide oversight of the process

- Steering Committee – establish on-going direction of processes and studies

- Working Group – perform studies and related technical analysis

These groups are beginning to get mobilized with a formal kickoff planned for early in 2010. Specific work plans will be developed to exchange planning data and information as well as perform specific planning studies.

- Ed Ernst reported that the SIRPP group, based on input received at their October 27th SIRPP stakeholder meeting, has determined the 5 planning studies for the 2009 -2010 scope of work. The SIRPP Study Group is developing their work plan to complete the selected studies.

- Rich Wodyka reported on the NCTPC - PJM planning activities. PJM has supplied updated tie line planning data that the PWG will use in the 2010 planning models. The NCTPC group and PJM plan to meet again early in 2010 to continue to exchange additional planning information and data as well establish on-going processes for facilitating improvements in the coordination of planning activities.

NCTPC Participation Agreement Extension

- David Beam discussed the extension of the NCTPC Participation Agreement which is up for renewal in February 2010. The OSC discussed the addition of an Evergreen provision. David Beam will provide language for the OSC review. The OSC also discussed the addition of language to Section 16 which clarifies that the Participants, through this agreement, are not subject to any laws which they are otherwise not legally obligated to.

- The OSC discussed updating other related NCTPC documents to confirm to changes in the Participation Agreement as well as changes made as a result of Order 890 requirements. Sam Waters volunteered to prepare a list of related documents and distribute to the OSC for discussion at the next meeting.

Treasurer Report

- Mark Byrd reconfirmed that the proposed budget and billing process for 2010 would be $210,000 which reflects a reduction from the previous year budget. Based on the Participation Agreement cost allocation formula the Participants will be invoiced the following amounts: Duke and Progress - $70,000 each: ElectriCities and NCEMC - $35,000 each. The OSC agreed to keep the budget and related billing as originally proposed.

OSC Meeting Schedule for 2010

- The OSC finalized the 2010 OSC meeting schedule. The updated schedule is appended to the end of these meeting minutes.

TAG / ITP Update

- Rich Wodyka presented and discussed the proposed agenda for the TAG meeting on Wednesday, December 9th at the NCEMC office. The major agenda items are:

- Presentation of the final 2009 NCTPC Study results,

- Presentation and discussion of the 2010 study scope and schedule of activities,

- Review and discussion of other regional study activities, and

- Presentation and discussion of the 2010 TAG work plan.

The OSC endorsed the proposed TAG agenda. Rich Wodyka and the PWG will prepare the TAG presentations and send to the OSC for review and comments at the next OSC meeting.

PWG Update

- The OSC reviewed and provided comments on the draft of the 2009 – 2019 Collaborative Transmission Plan report. Rich Wodyka and the PWG will incorporate the OSC comments and changes into the report. Once the report has been updated it will be sent to the OSC and PWG for final review prior to sending it to the TAG and posting it on the website. The final draft of the 2009 – 2019 Collaborative Transmission Plan report will be presented at the upcoming TAG meeting. TAG input will be solicited at this meeting before the OSC finalizes the 2009 – 2019 Collaborative Transmission Plan at their January 19, 2010 OSC meeting.

- Bob Beadle discussed the PWG ideas for the 2010 Study Scope. The OSC discussed the evaluation of different transmission system conditions under various “climate change” legislation scenarios. One evaluation proposed would include the retirement of 100% of existing un-scrubbed coal generation plants. Another evaluation proposed would include the addition of coastal NC wind injections based on information obtained from the UNC report. The PWG will incorporate the OSC comments and update the 2010 Study Scope document. The proposed 2010 Study Scope will be reviewed and discussed at the December 9th OSC and TAG meetings.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| December 9, 2009 | Wednesday | 10 am – 1 pm | Raleigh – NCEMC |
| January 19, 2010 | Tuesday | 10 am – 2 pm | Charlotte – Duke |
| February 25, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| March 23, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| April 19, 2010 | Monday | 10 am – 2 pm | Charlotte – Duke |
| May 18, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| June 17, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 22, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 21, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 21, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 16, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 16, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |

TAG meeting scheduled starting at 1:30 pm