North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

December 9, 2009

NCEMC Office

Raleigh, NC

10:00 am EPT

David Beam, Chair 							NCEMC

Diane Huis								NCEMC

Bob Beadle								NCEMC

Ed Ernst								Duke Energy

Bob Pierce								Duke Energy

Greg Locke								ElectriCities

Roy Jones (part-time)						ElectriCities

Sam Waters								Progress Energy

Mark Byrd								Progress Energy

Rich Wodyka 							Accenture

Administrative

- The November 18, 2009 OSC Meeting Minutes and Highlights were approved.

PWG Update

- The OSC reviewed and provided comments on the latest draft of the 2009 – 2019 Collaborative Transmission Plan report. The changes will also be noted at the upcoming TAG meeting. After the TAG meeting the final updated draft of the report will be sent to the TAG for final review and comment. Depending on the TAG comments and suggested changes received, the final draft of the 2009 – 2019 Collaborative Transmission Plan report will be updated and sent to the OSC for final review and approval at their January 19, 2010 OSC meeting.

- Bob Beadle reviewed the proposed 2010 Study Scope. The OSC discussed the evaluation of different transmission system conditions under various “climate change” legislation scenarios including the proposed coal generation scenario. Another proposed study scenario would include the addition of coastal NC wind injections based on information obtained from the UNC report. The OSC comments will be incorporated into the 2010 Study Scope document and will be updated in the presentation for the upcoming TAG meeting. After the TAG meeting the updated 2010 Study Scope will be sent to the TAG for final review and comment. Depending on the TAG comments and suggested changes received, the final draft of the 2010 Study Scope will be updated and sent to the OSC for final review and approval at their January 19, 2010 OSC meeting.

- The OSC recognized and thanked Bob Beadle for his service as the PWG chair for the past two years. Bob has done a very good job in leading the PWG in performing the technical analysis required in support of the NCTPC process. Bob Pierce assumes the duties as the PWG chair starting on January 1, 2010.

TAG / ITP Update

- The OSC reviewed and discussed the proposed TAG presentations including:

- Presentation and discussion of the of the final 2009 NCTPC Study results,

- Presentation and discussion of the 2010 study scope and schedule of activities,

- Review and discussion of other regional study activities, and

- Presentation and discussion of the 2010 TAG work plan.

- Updated presentations will be posted on the NCTPC website for those TAG members not attending the meeting.

OSC Items

Joint Planning Status

- Ed Ernst reported that the EIPC is still waiting on the response from DOE regarding their proposal to perform Eastern Interconnection-wide planning studies. The EIPC is committed to going forward as a group regardless of receiving any DOE funding. Updated information on the EIPC activities can be found on the website (www.eipconline.com).

- Sam Waters reported on the planning activities between the NC Transmission Owners and SC Transmission Owners. The purpose of this planning process is to better coordinate the exchange of data and information as well as perform NC-SC inter-regional planning studies under the existing interchange agreements. The overall goal of these planning activities is to coordinate NC-SC planning in order to develop mutual solutions to common transmission problems.

The NC – SC planning groups are beginning to get mobilized with a formal kickoff planned for early in 2010. Specific work plans will be developed to exchange planning data and information as well as perform specific planning studies.

- Ed Ernst reported that the SIRPP group, based on input received at their October 27th SIRPP stakeholder meeting, has determined the 5 planning studies for the 2009 - 2010 scope of work. The SIRPP Study Group is developing their work plan to complete the selected studies.

- Rich Wodyka reported on the NCTPC - PJM planning activities.

NCTPC Participation Agreement Extension

- David Beam discussed the extension of the NCTPC Participation Agreement which is up for renewal in February 2010. The updated version will be distributed for final review and approval at the next OSC meeting.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| January 19, 2010 | Tuesday | 10 am – 2 pm | Charlotte – Duke |
| February 25, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| March 23, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| April 19, 2010 | Monday | 10 am – 2 pm | Charlotte – Duke |
| May 18, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| June 17, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 22, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 21, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 21, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 16, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 16, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |