North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

January 19, 20110

Teleconference

10:00 am EPT

David Beam, Chair 							NCEMC

Diane Huis								NCEMC

Ed Ernst								Duke Energy

Bobby McMurry							Duke Energy

Bob Pierce								Duke Energy

Greg Locke								ElectriCities

Roy Jones								ElectriCities

Sam Waters								Progress Energy

Rich Wodyka 							Accenture

Administrative

- The December 9, 2009 OSC Meeting Minutes and Highlights were approved as amended.

- The OSC approved Orvane Piper as the new Duke Energy representative on the PWG replacing Laura Lee. The OSC thanked Laura for her service to the OSC and PWG and wished her well in her new assignment.

OSC Items

Joint Planning Status

- Ed Ernst confirmed that the EIPC was selected by the DOE as the entity to perform Eastern Interconnection-wide planning studies. The EIPC continues to mobilize the Executive and Technical groups and establish the stakeholder processes. EIPC representatives will be meeting with DOE staff in January to finalize the Scope of Work and work on the EIPC – DOE agreement for performing the proposed planning services. The EIPC – DOE agreement is expected to be executed by the end of February. It is anticipated that the EIPC technical work would be initiated in the June – July 2010 timeframe. The initial EIPC study results are targeted for the June 2011 timeframe. Updated information on the EIPC activities can be found on the website (www.eipconline.com).

- Sam Waters reported on the planning activities between the NC Transmission Owners and SC Transmission Owners. He expects the documents related to the structure of this NC – SC Transmission Owners process to be finalized by February 1, 2010. Three are three groups being established: the Steering Committee, the Power Flow Studies Group and the Stability Studies Group. These groups are beginning to get mobilized with activities planned to begin in March. One of the remaining issues under discussion is the timing for sharing the planning data and results with interested stakeholders.

- Ed Ernst reported that the SIRPP group has completed the model development and is proceeding with the technical analysis for the 5 planning studies selected for the 2009 -2010 scope of work. The SIRPP Study Group is targeting April 15th for the completion of the preliminary results for the 5 selected studies.

- Rich Wodyka reported on the NCTPC - PJM planning group is in the process of planning and scheduling the next group meeting.

- Ed Ernst reported that he plans to report on the Duke - PJM – TVA study at a future meeting.

NCTPC Participation Agreement Extension

- David Beam reported that the approved NCTPC Participation Agreement is being circulated for signatures.

TAG / ITP Update

- Rich Wodyka reported that he will be sending out the annual notice to TAG requesting that they submit their proposed Enhanced Access Scenarios by the February 19th deadline.

PWG Update

- Rich Wodyka reported that he had not received any further comments or questions on the Final Draft of the 2009 – 2019 Collaborative Transmission Plan report. The OSC reviewed and approved the Final Draft of the 2009 – 2019 Collaborative Transmission Plan report for posting and distribution.

- The OSC reviewed and discussed the proposed press release for the 2009 Study. The OSC approved the amended press release with the proposed changes. The OSC authorized their respective PR representatives to distribute the approved press release.

- The OSC reviewed and discussed the proposed 2010 Study Scope. Rich Wodyka reported that he had not received any further comments or questions from the TAG on the final draft of the 2010 Study Scope. The OSC proposed some edits and approved the 2010 Study Scope with the proposed changes for posting and distribution.

Future Meeting Schedule

- The OSC changed the date for the next OSC from February 25th to the 23rd and decided that a teleconference meeting would be sufficient for the expected agenda items.

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| February 23, 2010 | Thursday | 10 am – 2 pm | Teleconference |
| March 23, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| April 19, 2010 | Monday | 10 am – 2 pm | Charlotte – Duke |
| May 18, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| June 17, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 22, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 21, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 21, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 16, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 16, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |