North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Highlights

February 23, 2010

Teleconference

10:00 am EPT

David Beam, Chair 							NCEMC

Ed Ernst								Duke Energy

Bob Pierce								Duke Energy

Greg Locke								ElectriCities

Roy Jones								ElectriCities

Sam Waters								Progress Energy

Mark Byrd								Progress Energy

Rich Wodyka 							Accenture

Administrative

- The January 19, 2010 OSC Meeting Minutes and Highlights were approved.

OSC Items

Joint Planning Status

- Ed Ernst reported that the EIPC Executive and Technical Committees will be meeting in January to develop a scope of work and schedule for the initial EIPC study activities.  Ed will report back to the OSC on the EIPC activities at the next OSC meeting. Updated information on the EIPC activities can be found on the website (www.eipconline.com). Sam Waters reported that he recently spoke with Kim Jones, NC Commission staff, regarding the formation of the Regulatory Group that will be working with the EIPC process. Sam reported that the Regulatory Group is currently developing a list of issues that they plan to discuss with the EIPC Committees.

- Sam Waters reported on the planning activities between the NC Transmission Owners and SC Transmission Owners (TOs). He noted that the TOs continue to develop plans for exchanging data and determining what studies will be done.

- Ed Ernst reported that the SIRPP group continues with their technical analysis for the 5 planning studies selected for the 2009 -2010 scope of work. The SIRPP Study Group is targeting mid-April for the completion of the preliminary studies and providing the stakeholders with a report on the results.

- Rich Wodyka reported on the upcoming NCTPC - PJM planning group meeting scheduled for March 11th in Greensboro, NC. Rich highlighted the proposed agenda items for this meeting.

- The OSC discussed the recent FERC Notice of Inquiry (NOI) on Renewable Energy Resources.

NCTPC Participation Agreement Extension

- David Beam reported that the approved NCTPC Participation Agreement has been executed and all parties have received signed copies.

- The OSC discussed the related NCTPC document changes that are required based on recent FERC orders associated with Order 890. The OSC approved the proposed edits to the OSC and TAG Scope documents.

TAG / ITP Update

- Rich Wodyka reported the NCTPC has received four Enhanced Access Scenarios requests from Southern Power. If approved by the OSC, these Enhanced Access Scenarios requests from Southern Power would be processed in parallel with the previously approved 2010 Scope of Work and the results included in the 2010 Study Report at the end of the year.

PWG Update

- Bob Pierce reported that the 2010 study models are being finalized. Bob noted that the PWG is evaluating the modeling of the wind resources and determining the appropriate load levels for testing.

Future Meeting Schedule

- The OSC changed the date for the next OSC from March 23rd to the 26th and decided that a teleconference meeting would be sufficient for the expected agenda items.

- At the next meeting, the OSC will discuss the date and location for the next TAG meeting.

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| March 26, 2010 | Friday | 2 pm – 4 pm | Teleconference |
| April 19, 2010 | Monday | 10 am – 2 pm | Charlotte – Duke |
| May 18, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| June 17, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 22, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2010 | Thursday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 21, 2010 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 21, 2010 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 16, 2010 | Tuesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 16, 2010 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |