| Duke Power Transmission Planning Calendar |  | PEC Transmission Planning Calendar |
| --- | --- | --- |
| Dec-Jan Finalize models |  | Dec-Jan Finalize models |
| Feb-Mar Perform screen |  | Feb-Mar Perform Near-Term (NT) project review |
| Apr-Jun Develop solutions |  | Apr-Jun Prioritize projects & submit budget |
| Jul-Aug Prioritize projects & develop budget |  | Jul-Aug Perform Long-Term (LT) screen |
| September Finalize budget |  | Sep-Nov Develop solutions |
| Oct-Nov Compile input data & develop models |  | Oct-Nov Compile input data & develop models |
|  |  | Oct-Mar Develop estimates for LT projects |
|  |  | December Budget approved – Plan released |