Implementation Plan for Developing the NC Coordinated Transmission Plan

| PERIOD | ACTION |
| --- | --- |
| Sept05 - Nov05 | Finalize scope, assumptions, and evaluate criteria |
| Dec05 - Jan06 | Build & finalize models |
| Feb06 - Mar06 | Perform screens |
| Apr06 - Jun06 | Determine alternatives |
| Jul06 - Nov06 | Estimate schedule and cost for alternatives. |
| Dec06 | Publish plan |