NC Transmission Planning Collaborative

Planning Working Group (PWG)

Conference Call Meeting Minutes

September 12, 2005

2:00PM - 4:00 PM EST

Attendees:

Bryan Guy, Chair					Progress Energy

Mark Byrd						Progress Energy

James Manning, Vice Chair				NCEMC

Charles Askey					EnerVision (Coops)

Frank Gaffney					R.W. Beck (EC)

Andrew Fusco					ElectriCities

Bob Pierce						Duke Energy

Brandon Snyder					Duke Energy

Brian Moss						Duke Energy

Rich Wodyka						Gestalt

Pam Kozlowski					Gestalt

- ADMINISTRATIVE

Mr. Guy, Chair of the PWG, called the conference call meeting to order.

Sam Stryker (FPWC) was called during the meeting but was unable to participate.

PWG agreed that minutes needed to be recorded for this conference call. Mr. Guy took minutes.

- DISCUSS DRAFT #2 OF 09/02/05 MEETING MINUTES

PWG reviewed the minutes from the 09/02/05 meeting. Mr. Guy will compile all comments for a final draft.

- PROCESS and SCHEDULE

Comparison/Contract Document (due to OSC Mon, 9/19/05) - PWG reviewed the comparison spreadsheet of PEC’s and Duke’s planning process titled “NCHS-compare-contrast.xls”. Mr. Guy will compile comments received during this teleconference and distribute a draft 2 version by September 13th with comments due back September 14th. Mr. Guy will again compile comments for a draft 3 by September 16th. The PWG will have Monday to finalize comments. With this schedule, no additional meetings of the PWG are expected to be needed in order to complete the assignment by the due date.

Implementation Plan (due to OSC Fri, 9/30/05) - Reviewed draft Implementation Plan titled “Implementation Plan.doc”. PWG believes this draft is very close to the OSC’s expectation; however, the PWG will come back to this document and possibly add additional detail prior to providing the Implementation Plan to the OSC.

  - ACTION ITEMS AND NEXT MEETINGS

See Action Log.

Next Meetings Scheduled:

09/27/05 (Tuesday), 9AM-4PM	Aberdeen, NC (PEC host)

The meeting was adjourned at 4:00 pm

ACTION LOG

PWG Meeting

Conference Call

09/12/05

| # | ACTION ITEMS | ASSIGNED TO | COMPLETE BY | ACTION STATUS |
| --- | --- | --- | --- | --- |
| 1 | Provide a revised draft 2 of “NCSH-Compare-Contrast.xls” | B. Guy | 09/13/05 | Complete |
| 2 | Comment on draft 2 of “NCSH-Compare-Contrast.xls” | All | 09/14/05 | Complete |
| 3 | Provide a revised draft 3 of “NCSH-Compare-Contrast.xls” | B. Guy | 09/16/05 | Complete |
| 4 | Comment on draft 3 of “NCSH-Compare-Contrast.xls” | All | 09/19/05 | Complete |
| 5 | Produce final version of “NCSH-Compare-Contrast.xls” and provide to Clay Norris (OSC, Chair) | B. Guy | 09/19/05 | Complete |
| 6 | Provide PWG with Meeting/Accommodation information for 9/27/05 Meeting in Aberdeen, NC | B. Guy | Prior to meeting | Complete |