| PERIOD | Reliability Plan Action | Enhanced Access Plan Action |
| --- | --- | --- |
| Sept05 - Nov05 | Finalize scope, assumptions, and evaluate criteria for the reliability plan & obtain OSC approval |  |
| Dec05 - Jan06 | Build & finalize models w/ new VSTE |  |
| Feb06 – Mar06 | -Perform screens for the reliability plan -Report results to OSC |  |
| Apr06 |  | Develop scope, assumptions, and evaluate criteria for the enhanced access studies & obtain OSC approval |
| Apr06-May06 | Determine alternatives & estimated costs for reliability plan | OSC provides approved list of enhanced access requests |
| Jun06 | Final reliability plan & report to OSC. | Provide feedback to OSC on enhanced access requests (cost and schedule to perform studies) |
| Jul06-Aug06 |  | -Study enhanced access requests -Report results to OSC |
| Sept06-Oct06 |  | -Determine options & estimated costs to accommodate enhanced access requests. -Report enhanced access results to OSC -Obtain feedback from OSC |
| Sept06-Nov06 | Refine estimate of schedule & cost for 1st collaborative plan. |  |
| Dec06 | Finalize collaborative plan & report to OSC. |  |