OSC mtg.; discuss  TAG’s role  and scope

OSC mtg; final approval of CTPP document; discuss assumptions for reliab. and econ. studies

OSC mtg.; continue discussion of reliability and econ. study  assumptions

OSC meeting; LSE’s lists of econ. studies due; OSC disc. LSE’s and TAG’s study requests

OSC meeting; PWG submits cost/schedule of econ. studies; OSC approves list of econ. projects to study & any altern. studies; OSC finalizes  06/07 budgets for studies & Gestalt

OSC meeting; PWG status report on studies

PWG updates OSC on potential economic projects

OSC updates TAG re: econ. projects to be studied in detail

OSC approves reliability and econ. project budgets

Final OSC agrt. on role of TAG and TAG scope document

Public TAG meeting

OSC meeting; OSC approves   reliability and economic study assumptions; TAG’s list of requested econ. studies due; OSC begins discussion of econ. studies

OSC meeting; OSC finalizes list of econ. studies & submits to PWG for estimate of cost and schedule to complete

Inform TAG of economic projects to be studied

Inform TAG of economic project study status

OSC decides which economic projects merit detailed study; OSC starts project cost allocation discussions

Final OSC  approval of economic and reliability projects and cost allocations; OSC starts discussions of new reliability and economic studies

9/21 9/30 10/4 10/5 11/2 12/9 1/5 1/30 2/28 3/1 3/30 5/1 6/30 7/15 7/31 9/1 10/1 12/31 Current Planning Schedule: ¦ Screen Projects ¦ Develop Alternative ¦ Estimate Project Costs and ¦ Approve ¦ Projects Schedules Budgets

Collaborative Transmission Planning Process Schedule

GCL 9/22/2005