NC Transmission Planning Collaborative

Planning Working Group (PWG)

Meeting Minutes

September 27, 2005

PEC Offices - Aberdeen, NC

9:00AM - 3:00 PM EST

Attendees:

Bryan Guy, Chair					Progress Energy

Mark Byrd						Progress Energy

Lee Adams						Progress Energy

James Manning, Vice Chair				NCEMC

Charles Askey					EnerVision (Coops)

Frank Gaffney					R.W. Beck (EC)

Andrew Fusco					ElectriCities

Bob Pierce						Duke Energy

Brandon Snyder					Duke Energy

Rich Wodyka						Gestalt

Pam Kozlowski					Gestalt

- ADMINISTRATIVE

Mr. Guy, Chair of the PWG, called meeting to order at approximately 9 AM.

Mr. Guy welcomed the PWG and gave an overview of the meeting facilities.

Mr. Guy notified the PWG that at the last OSC meeting the OSC approved that each meeting of the PWG and OSC will be summarized with meeting highlights that will be posted on the public website. After discussion the PWG agreed that the highlights will be a separate document.  Ms. Kozlowski will provide a draft of the highlights of previous meetings.

Mr. Guy opened discussion of the 09/02/05 meeting minutes. After discussion the meeting minutes were finalized and approved. Mr. Guy will distribute the final minutes to the PWG.

Mr. Guy opened discussion of the 09/12/05 meeting minutes, last revision 9/16/05. After discussion of the meeting minutes, Mr. Guy was asked to incorporate comments from Ms. Kozlowski and distribute to the PWG to be finalize.

Mr. Guy opened discussion of the PWG Charter document that was provided to the PWG. Per Mr. Wodyka this document was an effort to re-format an original version of the PWG Scope that is an attachment to the final Participation Agreement and posted on the NCUC website.  Mr. Wodyka stated that the OSC has decided to rely on the original scope of the PWG referred to in the Participation Agreement. Mr. Guy will provide a copy of the original scope with the minutes of this meeting.

- FEEDBACK FROM OSC MEETING 09/21/05 at ELECTRICITIES

Mr. Wodyka provided the following points from the 09/21/05 OSC meeting.

- OSC has decided to form a small group of OSC members to revise the NC Transmission Planning Collaborative Process (“NCTPCP”) document. The group is composed of J. Dalton, V. Ingersole, C. Askey, L. Fondacci, and G. Locke. PWG may later be asked to provide comments.

- The Website may be up and running near the end of the month. Gestalt wants to have the website up prior to the Transmission Advisory Group (“TAG”) meeting in early October. There will be two separate websites 1) a public site and 2) a private site.  The public site will contain such information as the OSC & PWG members listing name and company only (i.e. no phone numbers/email posted), who to contact for questions, and OSC and PWG meeting highlights. Gestalt will be the contact for questions from the public. PWG will need a person responsible for posting information. Only this PWG member will have access to post information. Mr. Guy will assign someone to have this responsibility and access. Mr. Guy was asked to begin compiling a list of the PWG documents to post to both sites.

- The first TAG meeting is scheduled for October 5th at the NCUC. Future meetings will not necessarily be held at the NCUC offices.

- 2006 PLAN IMPLEMENTATION SCHEDULE

Mr. Fusco provided the PWG a “straw-man” time line that was prepared by ElectriCities. The document was an attempt to integrate OSC activity with PWG’s earlier draft of the implementation schedule. Discussion of this assisted the PWG in a refinement of the implementation schedule.

The draft implementation schedule developed at the September 1, 2005 PWG meeting targeted a combined transmission plan focusing on the current reliability needs of PEC and Duke under this new process. At the September 27th meeting, the group discussed the process by which enhanced access options may be included in the current reliability plan to allow for a collaborative transmission plan that could take into account enhanced access requests. The PWG decided that the reliability plan would become the base case for the Enhanced Access plan. Therefore, the draft schedule was revised to advanced the reliability plan to allow time for “enhanced access requests” to be received and evaluated for a collaborative plan integrating both reliability and enhanced access by December 2006. PEC and Duke believed that a combined reliability plan could be completed by mid-year.

Mr. Byrd explained that upgrades associated with enhanced access could be a result of an OATT request or by mutual agreement.

The PWG broke for lunch at approximately 11:50am.

Upon reconvening Mr. Guy provided a reformatted version of the implementation schedule that separated the Reliability Plan and the Enhanced Access Plan activities. Mr. Guy will send this to the PWG for final comments prior to sending to the OSC by September 30.

  - COMPARE AND CONTRAST DOCUMENT

Mr. Pierce discussed revisions he provided to the PWG in his 9/26/05 email. These revisions were a result of Duke documenting internal transmission planning processes for its merger activities.

Mr. Byrd agreed to revise the language in Category D of the Reliability Assessment worksheet.

  - ACTION ITEMS AND NEXT MEETING

See Action Log for action items.

The PWG listed the following topics for the next meeting.

- Compare and Contrast Reliability, LSEs to offer constructive feedback

- Compare and Contrast methodologies for evaluating requests for long term firm transmission service

- PEC will present current transmission plans

- PEC to discuss the phase angle issue

- PEC to share benchmarking of load.

- Discuss assumptions for reliability plan

The PWG calendared monthly meetings through March 2006.

10/20/05- Charlotte (Duke)

11/18/05- Raleigh (ElectriCities)

12/13/05-Aberdeen (PEC)

01/18/06- Charlotte (Duke)

02/22/06- Raleigh (ElectriCities)

03/22/06-Aberdeen (PEC)

The meeting was adjourned at approximately 3:00 pm

ACTION LOG

PWG Meeting

09/27/05

Aberdeen, NC

| # | ACTION ITEMS | ASSIGNED TO | COMPLETE BY | ACTION STATUS |
| --- | --- | --- | --- | --- |
| 1 | Provide a draft of meeting highlights | P. Kozlowski | 09/28/05 | Complete |
| 2 | Distribute PWG Charter posted on NCUC | B. Guy |  | Complete |
| 3 | Distribute revised implementation schedule to PWG | B. Guy | 09/30/05 | Complete |
| 4 | Add language to Cat D portion of current Reliability Assessment worksheet | M. Byrd |  |  |
| 5 | Prepare constructive feedback to a compare and contrast for reliability document | LSE’s | 10/20/05 |  |
| 6 | Prepare a compare and contrast for methodologies used to evaluate long term firm transmission service requests | M. Byrd/B. Pierce | 10/20/05 |  |