DRAFT – PWG Meeting Agenda

December 13, 2005

PEC Transmission Office – Aberdeen

805 N. Pinehurst St.

10:00 AM – 3:00 PM

10:00 – 10:15		Administrative Issues

- Report on meeting facilities and logistics

- Review and approve previous PWG meeting minutes and redacted minutes to post on the public website

10:15 – 11:00		OSC Meeting Report

- Receive report from the November 30, 2005 OSC teleconference call and December 9, 2005 OSC meeting

- Feedback on the Reliability Plan Contrast and Compare document

- Feedback on the Reliability Study Scope document

- Feedback on the Proposed Plan and Activities document

- OSC discussion on Enhanced Resource Access Reliability Plan (ERARP)

11:00 – 12:00	Reliability Plan

- Discuss potential revisions needed to the “Reliability Study Scope” document and “Proposed Plan and Activities” document based on the OSC discussion on ERARP

- Review new tab added to the reliability plan compare and contrast document that describes how Designated Network Resources are studied by Duke and PEC

- Discuss the status of action items from 11/18 PWG meeting concerning the development of the study cases for the Reliability Plan (action items attached)

- Develop additional assignments for the next steps in this process

12:00 – 12:30	LUNCH

12:30 – 1:30		Reliability Plan (Continued)

1:30 – 2:15		Enhanced Access (Increased Transfer Capability)

- Discuss and continue to develop the contrast and compare document for long term p-t-p requests (increased transfer capability

- Begin discussions on the development of the scope for the enhanced access including the study assumptions

2:15 – 3:00 		Discussion of TRM and Parallel Path Flows

3:00			Adjourn

ACTION LOG

PWG Meeting

11/18/05

ElectriCities Office

Raleigh, NC

|  | Action Item | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Add a DNR tab to the Reliability Plan Compare & Contrast document | Duke and PEC | 12/06/05 |
| 2 | Distribute draft redacted minutes from the previous PWG meetings | Bryan Guy | 12/06/05 |
| 3 | Develop data form for submittal of information needed to study a DNR request | Frank Gaffney | 12/06/05 |
| 4 | Provide 2011 summer load forecast, resources and dispatch order to Duke and PEC | Each Participant | 12/06/05 |
| 5 | Provide PEC’s current detailed 2011 summer case to Brian Moss so that he can begin developing process and idevs to merge Duke’s and PEC’s detailed cases | Lee Adams | 11/22/05 |
| 6 | Distribute net interchange from 2011 summer VSTE case | Bryan Guy | 12/06/05 |
| 7 | Develop list of firm transmission reservations to be included in the merged detailed case | Duke and PEC | 12/06/05 |
| 8 | Create list of generation outage cases normally studied | Duke and PEC | 12/06/05 |
| 9 | Set up ftp site for exchange of data files | Lee Adams/Bryan Guy | 11/22/05 |
| 10 | Include discussion of TRM and parallel path flows on agenda for 12/13/05 PWG meeting | Bryan Guy | 12/06/05 |