PWG Meeting Agenda

January 18, 2006

Duke Offices- Charlotte, NC

10:00 AM – 3:00 PM

10:00 – 10:15	Administrative Issues

- Report on meeting facilities & logistics

- Review & approve December 13, 2005 minutes

10:15 – 11:00	OSC Meeting Report

- Receive report from the January 5, 2006 OSC meeting

- Feedback on PWG documents

- Reliability Compare and Contrast Summary

- 2006 Reliability Study Scope Document

- Process Plan and Activities Schedule

- February 3, 2006 TAG meeting

- Discuss Reliability Planning Process presentation

11:00 -12:00		PEC TRM Presentation

12:00 – 12:30	LUNCH

12:30 – 01:45	Reliability Study

- Report on status of action items relative to the reliability study from December 12, 2005 PWG meeting

- Discuss the development of the study cases for the Reliability Study

- Discuss LSEs’ resource supply alternatives

- Develop action plan and assignments for the next steps in this process

01:45 – 02:15		Enhanced Access Study Scope Document

- Develop scope document either based on or adding to the Reliability Study Scope Document

02:15 – 02:30		Review Progress against Schedules

- NCTPC Collaborative Process Activity Schedule 010606.doc (WORD Document)

- NCTPC Project Schedule 1-5-05.pdf (Gantt Chart)

02:30 – 03:00	Other Items

3:00			Adjourn

Planning Working Group Meeting

December 13, 2005

Action Items

|  | Action Item | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Add more description regarding cases developed for DNR assessment on the Reliability - DNR Practices tab of the Reliability Plan Compare & Contrast document | PEC | 12/23/05 |
| 2 | Develop data form for submittal of information needed to study a DNR request | Frank Gaffney | 01/06/06 |
| 3 | Develop process and idevs to merge Duke’s and PEC’s detailed cases | Brian Moss | In progress |
| 4 | Distribute net interchange from 2011 summer VSTE case | Bryan Guy | 12/23/05 |
| 5 | Develop list of firm transmission reservations to be included in the merged detailed case | Duke and PEC | 01/13/06 |
| 6 | Create list of generation outage cases normally studied | Duke and PEC | 01/13/06 |
| 7 | Include and prepare discussion of TRM and parallel path flows on agenda for 01/18/06 PWG meeting | Bryan Guy | 01/13/06 |
| 8 | Comment on Reliability Study Scope document that Bryan Guy will distribute on 12/14/05 | PWG | 12/23/05 |
| 9 | Comment on Process Schedule document that Andy Fusco will distribute on 12/14/05 | PWG | 12/16/05 |
| 10 | Develop Gantt Chart of Process Schedule (circulate to the PWG for comment prior to distributing to the OSC on 01/03/06) | Andy Fusco | 12/20/05 |
| 11 | Develop summary of the Reliability Plan Compare and Contrast document (circulate to the PWG for comment prior to distributing to the OSC on 01/03/06) | PEC | 12/20/05 |