North Carolina Transmission Planning Collaborative

Oversight / Steering Committee (OSC)

Meeting Minutes

January 16, 2009

Teleconference

1:00 pm EPT

Attendees

Ed Ernst, Chair							Duke Energy

Jeff Trepel 								Duke Energy

Janice Hager								Duke Energy

Laura Lee								Duke Energy

Andy Fusco								ElectriCities

Rich Wodyka 							Gestalt/Accenture

Mark Byrd								Progress Energy

Sam Waters								Progress Energy

Kendall Bowman 							Progress Energy

Diane Huis						NCEMC

Bob Beadle						NCEMC

David Beam						NCEMC

Administrative

- The December 4, 2008 OSC Meeting Minutes and Highlights were approved with no changes.

- Treasurer’s report – Mr. Fusco reported that funds are sufficient at this time.

- The following future agenda items were tentatively scheduled:

  - IRP updates from Duke and Progress – February 12

  - Phil Creech’s operations congestion management update – February 12

  - Duke’s Pioneer project update – March 18

OSC Items

- The press release announcing the NCTPC 2008 Collaborative Transmission Plan was reviewed and will be distributed next week through normal channels.

- Mr. Wodyka presented the NCTPC 2009 Work Plan, which contained adjustments to provide for enhanced TAG input.  No substantive changes were made.

- Attachment K related document revision update:

  - Revisions to the NCTPC Transmission Cost Allocation were reviewed and approved.  The revision added details on cost allocation for projects identified through the SIRRP.

- The OSC discussed changes to transmission plans due to load forecast adjustments in light of changing economic conditions.  Duke is currently in the process of reviewing projects for deferral.  Progress has completed a review and has a list of projects that will be deferred a year.  Due to the years that have been chosen this will have little impact on the current study.  Additional information will be available later in spring, and a detailed update of projects in the plan will be provided on the established timeline (mid-year).

- NCTPC-PJM Data Exchange and Confidentiality Agreement was reviewed and approved pending legal review.

PWG Items

- Mr. Beadle presented the 2009 Study Scope Document, along with the resource supply option table.  There was a brief discussion about “economic uncertainty” sensitivities but the OSC concluded that current scope covered such eventualities.  The document was approved for distribution to TAG members for their review and comments.

Future Meeting Schedule

| Date | Day | Time | Location |
| --- | --- | --- | --- |
| February 12, 2009 | Thursday | 10 am – 2 pm | Raleigh - ElectriCities |
| March 18, 2009 | Wednesday | 10 am – 2 pm | Charlotte – Duke |
| April 23, 2009 | Thursday | 10 am – 2 pm | Raleigh - NCEMC |
| May 19, 2009 | Tuesday | 10 am – 2 pm | Raleigh - ElectriCities |
| June 18, 2009 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |
| July 22, 2009 | Wednesday | 10 am – 2 pm | Charlotte – Duke |
| August 19, 2009 | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| September 22, 2009 | Tuesday | 10 am – 2 pm | Raleigh – NCEMC |
| October 22, 2009 | Thursday | 10 am – 2 pm | Charlotte – Duke |
| November 18, 2009 | Wednesday | 10 am – 2 pm | Raleigh – ElectriCities |
| December 17, 2009 | Thursday | 10 am – 2 pm | Raleigh – NCEMC |